Higher Institute of Management of Sousse

Department of Information Technology  —  Business Intelligence Track

FINAL YEAR PROJECT

DesignOps:

Design Project Profitability Analytics System

Design and Development of

a Web-Based Project Management and Business Intelligence Application

for a Graphic Design Agency

Prepared by

Mahdi Mlika

Third-Year IT Student  —  Business Intelligence

| Academic Supervisor | Mr. Trigui Omar |
| --- | --- |
| Professional Supervisor | Mr. Jawhar Letaief |
| Host Organisation | Creative Media — Graphic Design Agency |
| Academic Year | 2025 – 2026 |

# Acknowledgements

I would like to express my sincere gratitude to all those who contributed to the successful completion of this final year project.

First and foremost, I thank my academic supervisor, Mr. Trigui Omar, for his guidance, constructive feedback, and continuous support throughout this project. His expertise and thoughtful recommendations have been invaluable in shaping the direction and quality of this work.

I also extend my thanks to my professional supervisor, Mr. Jawhar Letaief, at Creative Media, for welcoming me into the organisation, providing access to the operational context that made this project relevant, and for the insightful discussions that helped me understand the real-world challenges the system is designed to solve.

I am grateful to the faculty and staff of the Higher Institute of Management of Sousse for providing the academic framework that made this project possible.

Finally, I thank my family and friends for their unwavering encouragement and patience throughout this journey.

# List of Abbreviations and Acronyms

| Acronym | Signification |
| --- | --- |
| API | Application Programming Interface |
| BI | Business Intelligence |
| CRUD | Create, Read, Update, Delete |
| DRF | Django REST Framework |
| EHR | Effective Hourly Rate |
| ERD | Entity-Relationship Diagram |
| FK | Foreign Key |
| ISGS | Institut Supérieur de Gestion de Sousse |
| JWT | JSON Web Token |
| KPI | Key Performance Indicator |
| MVC | Model-View-Controller |
| ORM | Object-Relational Mapping |
| PDF | Portable Document Format |
| PFE | Projet de Fin d’Études |
| PMIS | Project Management Information System |
| RBAC | Role-Based Access Control |
| REST | Representational State Transfer |
| SPA | Single-Page Application |
| SWOT | Strengths, Weaknesses, Opportunities, Threats |
| UML | Unified Modeling Language |
| UUID | Universally Unique Identifier |

# Abstract

This report documents the design and development of a web-based project management and business intelligence system, built during a three-month internship at Creative Media, a small graphic design agency in Tunisia. The agency currently has no digital system for tracking project hours or measuring profitability — costs are estimated informally, and it is only after a project closes that the manager can judge whether it was financially sound.

The system developed here addresses this directly. It provides a Django REST API backend, a React/TypeScript single-page application for the frontend, and a PostgreSQL database. Three user roles are supported: a Manager who oversees all projects and accesses analytical dashboards, Designers who log time against tasks, and Clients who submit feedback and track their project status.

Key metrics implemented include the Effective Hourly Rate, Budget Utilisation, Scope Creep Index, Designer Utilisation, and Revision-to-Approval Ratio. All are computed in real time via PostgreSQL aggregate queries. The system also supports file uploads, an internal messaging board per project, and PDF/Excel export of reports.

Development was organised as six two-week Agile sprints. Chapter 3 documents the full requirements specification and global system design. Chapters 4 through 9 cover the implementation, testing, and outcomes of each sprint.

Keywords: Business Intelligence, Project Management, Django REST Framework, React, TypeScript, PostgreSQL, Profitability Analytics, Scope Creep, Agile Development, Graphic Design Agency.

# Résumé

Ce rapport documente la conception et le développement d'un système web de gestion de projets et d'intelligence d'affaires, réalisé lors d'un stage de trois mois chez Creative Media, une petite agence de design graphique en Tunisie. L'agence ne dispose actuellement d'aucun système numérique pour le suivi des heures de projet ou la mesure de la rentabilité — les coûts sont estimés de manière informelle, et ce n'est qu'à la clôture d'un projet que le responsable peut évaluer sa viabilité financière.

Le système développé répond directement à cette problématique. Il repose sur une API REST Django en backend, une application monopage React/TypeScript en frontend, et une base de données PostgreSQL. Trois rôles utilisateurs sont pris en charge : un Responsable supervisant l'ensemble des projets et accédant aux tableaux de bord analytiques, des Designers saisissant leurs heures sur les tâches, et des Clients soumettant des retours et suivant l'avancement de leurs projets.

Les indicateurs clés implémentés comprennent le Taux Horaire Effectif, le Taux d'Utilisation du Budget, l'Indice de Dérive du Périmètre, le Taux d'Utilisation des Designers et le Ratio Révisions/Validation. Tous sont calculés en temps réel via des requêtes d'agrégation PostgreSQL. Le système prend également en charge l'envoi de fichiers, un tableau de messagerie interne par projet, ainsi que l'export des rapports en PDF et Excel.

Le développement a été organisé en six sprints Agiles de deux semaines chacun. Le chapitre 3 documente l'intégralité des spécifications des besoins et de la conception globale du système. Les chapitres 4 à 9 couvrent la mise en œuvre, les tests et les résultats de chaque sprint.

Mots-clés : Business Intelligence, Gestion de Projet, Django REST Framework, React, TypeScript, PostgreSQL, Analyse de Rentabilité, Scope Creep, Développement Agile, Agence de Design Graphique.

# Table of Contents

Acknowledgements	i

List of Abbreviations and Acronyms	ii

Abstract	iii

Résumé	iv

Table of Contents	v

List of Figures	ix

List of Tables	xi

General Introduction	1

1.  Context and Justification	1

2.  Problem Statement and Objectives	1

3.  Methodology	2

4.  Report Structure	2

Chapter 1 — Project Presentation and Framing	3

1.  Presentation of the Host Organisation	3

1.1   About Creative Media	3

1.2   Organisational Structure	3

1.3   Technical Fact Sheet	4

1.4   Internship Context and Tasks Performed	4

1.5   SWOT Analysis	4

2.  Project Context and Problem Statement	5

2.1   The Problem Being Solved	5

2.2   Scope Boundaries	5

3.  Development Methodology	6

3.1 Classical vs. Agile Approaches — Comparative Overview	6

3.2   Justification for the Chosen Methodology	6

3.3   Presentation of Scrum	6

3.4   Agile Sprint-Based Approach	7

3.5   Vertical Slice Development	7

3.6   Modelling Languages and Tools	8

4.  Chapter Conclusion	8

Chapter 2 — Literature Review and Technical Framework	9

1.  Introduction	9

2.  Business Intelligence in Service Industries	9

2.1   Definition and Role of Business Intelligence	9

2.2   Key Performance Indicators for Creative Agencies	9

3.  Project Management Information Systems	10

3.1   Characteristics of an Effective PMIS	10

3.2   Analysis of Existing Tools	10

4.  Technical Framework and Technology Justification	11

4.1   System Architecture Pattern	11

4.2   Technology Stack Justification	12

4.3   Authentication Strategy	13

5.  Synthesis and Working Hypotheses	13

6.  Chapter Conclusion	14

Chapter 3 — Sprint 0: Requirements Specification and System Design	15

1.  Introduction	15

2.  Requirements Capture	15

2.1   Identification of Actors	15

2.2   Functional Requirements	16

2.3   Non-Functional Requirements	17

2.4   Roles and Permissions Matrix	18

3.  Global Use Case Diagram	19

4.  Scrum Project Planning	3

4.1   Scrum Roles and Responsibilities	3

4.2   Product Backlog	3

4.3   Sprint Planning Overview	5

4.4   Project Gantt Chart	6

5.  Development Environment	6

5.1   Hardware Environment	6

5.2   Software and Development Tools	7

6.  System Architecture	7

6.1   Physical Architecture	7

6.2   Logical / Software Architecture	8

6.3 Architecture Rationale	10

6.4 Deployment Diagram	10

7.  Global Data Model	11

7.1   Global Class Diagram	11

7.2   Entity-Relationship Diagram	12

7.3   Relational Schema	13

8.  Chapter Conclusion	13

Chapter 4 — Sprint 1: Foundation and Authentication	14

1.  Introduction	14

2.  Sprint 1 Backlog	14

3.  Functional Specification	15

3.1  Sprint 1 Use Case Diagram	15

3.2 Textual Description of Use Cases	15

4.  Conception	18

4.1 Sequence Diagrams	18

4.2 Class Diagram	19

5.  Implementation	20

5.1 Data Layer: Custom User Model and Profiles	20

5.2 Authentication API Endpoints	21

5.3 Invitation Token and Activation Endpoint	21

5.4 Permission Classes	21

5.5 React Frontend: Login, AuthContext, and ProtectedRoute	21

6.  Interface Realisation	21

6.1  Django Admin Panel & User Management	21

6.2  Login Interface	23

6.3  Account Activation Interface	23

6.4  Role-Based Dashboard Stubs	24

7.  Testing	25

8.  Sprint Tracking	27

8.1  Scrum Board	27

8.2  Burndown Chart	27

Chapter Conclusion	28

Chapter 5 — Sprint 2: Project and Task Management	29

1.  Introduction	29

2.  Sprint 2 Backlog	29

3.  Functional Specification	30

3.1  Sprint 2 Use Case Diagram	30

3.2  Textual Description of Use Cases	31

4.  Conception	33

4.1  Sequence Diagrams	33

4.2 Class Diagram	35

5.  Implementation	36

5.1  Data Layer: Project, Task, and Assignment Models	36

5.2  Role-Scoped API ViewSets	36

5.3  Designer Assignment Endpoint	37

5.4  AI Task Hour Estimator	37

5.5  React Frontend	37

6.  Interface Realisation	37

6.1  Project Card	37

6.2  Project List Interface (Manager View)	38

6.3  Project Detail and Task Management Interface	38

6.4  Task Creation Interface	38

6.5  Project List Interface (Designer View)	39

7.  Testing	39

8.  Sprint Tracking	41

8.1  Scrum Board	41

8.2  Burndown Chart	41

Chapter Conclusion	42

Chapter 6 — Sprint 3: Time Tracking and Deliverables	43

1.  Introduction	43

2. Sprint 3 Backlog	43

3. Functional Specification	44

3.1 Sprint 3 Use Case Diagram	44

3.2 Textual Description of Use Cases	44

4. Conception	46

4.1 Sequence Diagrams	46

4.2 Class Diagram	48

5. Implementation	49

5.1 Data Layer: TimeLog and FileUpload Models	49

5.2 Role-Scoped Time Log Endpoints	49

5.3 Task Status Update Endpoint	50

5.4 File Upload Endpoint	50

5.5 React Frontend	50

6. Interface Realisation	51

6.1 Time Logging Interface (Designer View)	51

6.2 Task Status Toggle	51

6.3 File Upload Interface	51

6.4 Feedback View Interface (Designer View)	52

7. Testing	52

8. Sprint Tracking	54

8.1 Scrum Board	54

8.2 Burndown Chart	55

Chapter Conclusion	56

References	57

# List of Figures

Figure 1: Creative Media — Company Logo	3

Figure 2: Organisational Chart of Creative Media	3

Figure 3: Agile Sprint Cycle	7

Figure 4: Per-Sprint Development Workflow	8

Figure 5: Three-Tier System Architecture	12

Figure 6: Use Case Diagram — Global View	19

Figure 7: Use Case Diagram — Manager Role	2

Figure 8: Use Case Diagram — Designer Role	2

Figure 9: Use Case Diagram — Client Role	2

Figure 10: Gantt Chart — Six-Sprint Development Timeline	6

Figure 11: Backend Directory Structure	8

Figure 12: Frontend Directory Structure	9

Figure 13: Deployment Diagram	10

Figure 14: Class Diagram	11

Figure 15: Entity-Relationship Diagram	12

Figure 16: Sprint 1 Use Case Diagram	15

Figure 17: Sequence Diagram — Authenticate	18

Figure 18: Sequence Diagram — User Onboarding	19

Figure 19: Sprint 1 Class Diagram	20

Figure 20: Django Admin Panel	22

Figure 21: Account Creation	22

Figure 22: User Management	23

Figure 23: Login Interface	23

Figure 24: Activation Email	24

Figure 25: Account Activation Interface	24

Figure 26: Manager Dashboard	25

Figure 27: Designer Dashboard	25

Figure 28: Client Dashboard	25

Figure 29: Sprint 1 API Testing	26

Figure 30: Sprint 1 Scrum Board	27

Figure 31: Sprint 1 Burndown Chart	28

Figure 32: Sprint 2 Use Case Diagram	30

Figure 33: Sequence Diagram — Manage Projects	34

Figure 34: Sequence Diagram — Manage Tasks	35

Figure 35: Sprint 2 Class Diagram	36

Figure 36: Project Card	38

Figure 37: Project List Interface (Manager View)	38

Figure 38: Project Detail and Task Management Interface	38

Figure 39: Task Creation Interface	39

Figure 40: Project List Interface (Designer View)	39

Figure 41: Sprint 2 API Testing	40

Figure 42: Sprint 2 Scrum Board	41

Figure 43: Sprint 2 Burndown Chart	42

Figure 44: Sprint 3 Use Case Diagram	44

Figure 45: Sequence Diagram — Log Time on Task	47

Figure 46: Sequence Diagram — Upload Deliverable	48

Figure 47: Sprint 3 Class Diagram	49

Figure 48: Time Logging Interface (Designer View)	51

Figure 49: Task Status Toggle	51

Figure 50: File Upload Interface	52

Figure 51: Feedback View Interface (Designer View)	52

Figure 52: Sprint 3 API Testing	53

Figure 53: Sprint 3 Scrum Board	55

Figure 54: Sprint 3 Burndown Chart	55

# List of Tables

Table 1: Technical Fact Sheet: Creative Media	4

Table 2: SWOT Analysis of Creative Media	5

Table 3: Classical vs. Agile: Comparative Overview	6

Table 4: Analytical Metrics Implemented in the System	10

Table 5: Comparison of Existing Project Management Tools	11

Table 6: Technology Stack with Justifications	13

Table 7: Identified Actors and Their Roles	16

Table 8: Functional Requirements by Role	17

Table 9: Non-Functional Requirements	18

Table 10: User Roles and Permissions Matrix	18

Table 11: Global Product Backlog	4

Table 12: Sprint Planning Overview	5

Table 13: Hardware Development Environment	6

Table 14: Software and Development Environment	7

Table 15: Sprint 1 Backlog	15

Table 16: Textual Description of Use Case: Authenticate	16

Table 17: Textual Description of Use Case: Create Password	17

Table 18: Textual Description of Use Case: Create User Account	17

Table 19: Textual Description of Use Case: Manage Users	17

Table 20: Sprint 1 Test Results	27

Table 21: Sprint 2 Backlog	30

Table 22: Textual Description of Use Case: Manage Projects	31

Table 23: Textual Description of Use Case: Assign Designer	31

Table 24: Textual Description of Use Case: Manage Tasks	32

Table 25: Textual Description of Use Case: View Assigned Projects	32

Table 26: Textual Description of Use Case: AI Estimate Task Hours	33

Table 27: Sprint 2 Test Results	41

Table 28: Sprint 3 Backlog	44

Table 29: : Textual Description of Use Case: Log Time	45

Table 30: Textual Description of Use Case: Update Task Status	45

Table 31: Textual Description of Use Case: Upload Deliverable	46

Table 32: Textual Description of Use Case: View Client Feedback	46

Table 33: Sprint 3 Test Results	54

# General Introduction

## 1.  Context and Justification

Graphic design agencies operate in a highly competitive environment where the quality of creative output must be balanced against strict budget and deadline constraints. Unlike product-based businesses, design agencies generate their entire revenue by selling designer time — yet most agencies have no system to track how that time is spent relative to what was budgeted. Project tracking, if done at all, relies on spreadsheets, verbal agreements, or generic task management tools that lack financial visibility.

The consequences of this gap are significant. Without real-time data on hours logged against a project budget, a manager cannot know whether a project is profitable until it is complete — often too late to take corrective action. Scope creep, defined as the accumulation of tasks added after a project's initial specification, is particularly damaging in creative work, where revision cycles are frequent and the boundary between contracted and extra work is easily blurred.

Creative Media, the host organisation for this internship, faces precisely these challenges. Projects are currently tracked informally, profitability is estimated rather than measured, and designer capacity is managed by intuition rather than data. This project was initiated to address these gaps directly.

## 2.  Problem Statement and Objectives

The central research question guiding this project is: How can a graphic design agency gain real-time, data-driven visibility into the profitability of its projects, the utilisation of its designers, and the extent of unplanned scope growth — and use that information to make better operational and financial decisions?

To answer this question, the following objectives were defined:

- Design and develop a full-stack web application covering the complete project lifecycle, from creation to delivery.

- Implement a granular time-tracking system linking logged hours to specific tasks and project budgets.

- Build analytical dashboards exposing key profitability metrics: Effective Hourly Rate, Budget Utilisation, Scope Creep Index, Designer Utilisation, and Revision-to-Approval Ratio.

- Enforce role-based access control for three user types (Manager, Designer, Client) ensuring data confidentiality and appropriate functionality per role.

- Support PDF and Excel report exports for offline management reporting.

- Deploy the complete system to a cloud environment accessible by the agency's team.

## 3.  Methodology

This project adopts an Agile development methodology adapted for a solo developer context, organised into six two-week sprints, each delivering a vertical slice of working functionality — from the database layer through the API to the user interface. This approach produces demonstrable progress at each supervisor review and limits integration risk by ensuring every feature is complete before the next is started.

## 4.  Report Structure

This report is organised as follows. Chapter 1 presents the host organisation and project framework. Chapter 2 provides the theoretical foundation: a review of Business Intelligence in service industries, analysis of existing tools, and justification of the technology stack. Chapter 3 (Sprint 0) covers the full requirements specification and global system design, including data model, architecture, and wireframes. Chapters 4 through 9 document the implementation, testing, and outcomes of each sprint. The General Conclusion synthesises the results and proposes future perspectives.

# Chapter 1 — Project Presentation and Framing

This chapter introduces the organisational context of the project, defines the problem being addressed, and describes the development methodology. It serves as the foundation from which the technical and analytical work in subsequent chapters is motivated.

## 1.  Presentation of the Host Organisation

### 1.1   About Creative Media

Creative Media is a Tunisian graphic design agency specialising in visual communication materials for a diverse client portfolio. Its core services include brand identity design (logos, typography, colour systems), print and digital advertising, social media content creation, and web graphic design. The agency serves clients across retail, hospitality, education, and professional services, primarily through referrals and recurring retainer engagements.

Figure 1: Creative Media — Company Logo

### 1.2   Organisational Structure

Figure 2: Organisational Chart of Creative Media

### 1.3   Technical Fact Sheet

| Attribute | Detail |
| --- | --- |
| Organisation | Creative Media |
| Sector | Graphic Design / Creative Services |
| Location | Tunisia |
| Size | Small agency — 1 Manager, 2–5 Designers |
| Revenue Model | Fixed-price project contracts |
| Current Tooling | Informal spreadsheets, verbal agreements, email/WhatsApp for client feedback |
| Internship Duration | 3 months (12 weeks) |

Table 1: Technical Fact Sheet: Creative Media

### 1.4   Internship Context and Tasks Performed

The student was placed at Creative Media to design and develop an internal project management and analytics system — a tool the agency currently lacks entirely. The internship tasks are directly aligned with the software engineering and BI activities documented in this report, and include:

- Requirements elicitation: structured discussions with the professional supervisor to identify operational pain points, define user roles, and establish system scope.

- UML modelling: development of use case diagrams, class diagrams, and sequence diagrams to formalise system requirements.

- System architecture and data model design: three-tier architecture definition and full entity-relationship design.

- Backend and frontend development (Sprints 1–6): progressive full-stack implementation covering all Django models, JWT authentication, user onboarding, project and task management, time tracking, client feedback, BI dashboards, file management, PDF/Excel report exports, and cloud deployment on Render.

- Iterative review: regular progress presentations to the professional supervisor with incorporation of feedback into subsequent development cycles.

### 1.5   SWOT Analysis

The following SWOT analysis frames Creative Media's current operational position and contextualises the opportunities this project aims to exploit.

| Strengths - Established and loyal client base - Strong creative portfolio and expertise - Flexible team structure adaptable to project needs - Good market reputation within local sector | Weaknesses - No digital time or project tracking system - Project profitability is not measured - Scope changes are managed informally - Manual reporting is time-consuming and error-prone |
| --- | --- |
| Opportunities - Growing demand for data-driven agency management - BI adoption as a competitive differentiator - Scalable analytics platform for future growth - Potential to expand services using performance data | Threats - Competitive pressure from freelance platforms - Client budget constraints reducing project margins - Scope creep risk on fixed-price contracts - Talent retention challenges in the creative sector |

Table 2: SWOT Analysis of Creative Media

## 2.  Project Context and Problem Statement

### 2.1   The Problem Being Solved

The fundamental problem this system addresses is the absence of financial transparency in creative project management. At Creative Media, when a project concludes, it is often unclear whether it was profitable. A project invoiced at a fixed price may have required significantly more designer hours than estimated, eroding or eliminating the margin. This occurs for two primary reasons:

- Scope creep: clients frequently request revisions or additional elements after the project specification has been agreed upon. Without a formal tracking mechanism, these additions are absorbed into the workload without being reflected in the invoice.

- No real-time budget visibility: because hours are not logged systematically against budgets, the manager cannot intervene when a project is trending over budget before it is too late.

Secondary problems include the inability to identify which clients generate the most revision cycles and are therefore least profitable, and the difficulty of planning designer capacity when utilisation data is unavailable.

### 2.2   Scope Boundaries

The following is explicitly within scope: a web application accessible by Managers, Designers, and Clients; a backend REST API handling all CRUD operations and analytical queries; a frontend SPA with role-specific dashboards; a BI analytical layer computing six KPIs; PDF and Excel export; and cloud deployment on Render.

The following is explicitly out of scope: client invoicing and billing, payroll processing, real-time collaborative editing, and integration with third-party design tools (e.g., Adobe Creative Cloud).

## 3.  Development Methodology

### 3.1 Classical vs. Agile Approaches — Comparative Overview

Two broad methodological families exist for software development projects: classical (sequential/waterfall) approaches and Agile iterative approaches. The table below summarises the key differences.

| Criterion | Classical (Waterfall) | Agile (Scrum) |
| --- | --- | --- |
| Requirements | Fixed upfront | Evolve iteratively |
| Delivery | Single release at end | Working increment each sprint |
| Feedback | End of project | After every sprint |
| Risk Management | Late defect discovery | Early detection per cycle |
| Documentation | Extensive upfront | Lean, just-in-time |
| Adaptation | Costly — requires phase restart | Built into sprint cycle |

Table 3: Classical vs. Agile: Comparative Overview

### 3.2   Justification for the Chosen Methodology

Agile was selected for three reasons specific to the internship context. First, requirements at Creative Media were partially discovered — the manager knew the pain points but not the precise metrics or workflows that would address them, making iterative elicitation preferable to a complete upfront specification. Second, the twelve-week constraint demanded working software at every milestone for supervisor review; a waterfall approach would have produced nothing demonstrable for the first eight weeks. Third, as a solo developer, the cost of context-switching between large phases (all models, then all APIs, then all UI) is high; vertical slices within each sprint keep cognitive load manageable.

### 3.3   Presentation of Scrum

The Scrum framework organises development into fixed-length iterations called sprints, each producing a usable software increment. While the full Scrum framework is designed for teams, its core mechanics — sprint planning, backlog management, and retrospective review — adapt naturally to a supervised solo project.

### 3.4   Agile Sprint-Based Approach

The project is divided into six two-week sprints, each with a clearly defined goal and deliverable. This structure produces working, demonstrable software at the end of every sprint — enabling regular supervisor review — and limits the scope of each development cycle, reducing the risk of losing context across a large codebase.

Figure 3: Agile Sprint Cycle

### 3.5   Vertical Slice Development

Within each sprint, features are developed as vertical slices: each user story is implemented end-to-end — database model → serialiser → API view → React component — before the next story begins. This contrasts with a horizontal approach where all models come first, then all APIs, then all UI; the horizontal approach produces nothing testable for extended periods and makes early requirement validation impossible.

Figure 4: Per-Sprint Development Workflow

### 3.6   Modelling Languages and Tools

This report uses the Unified Modelling Language (UML) for all structural and behavioural diagrams. UML was chosen because it is the standard notation for object-oriented software design and provides a shared vocabulary between the academic context and professional practice. The following UML diagram types are used throughout the report: Use Case Diagrams (system scope and actor interactions), Class Diagrams (static domain model), Sequence Diagrams (dynamic interaction flows), and Deployment Diagrams (physical infrastructure topology). All UML diagrams were produced using draw.io.

## 4.  Chapter Conclusion

This chapter has established the organisational and methodological context of the project. Creative Media's absence of digital project tracking represents a clear and well-defined business problem. The Agile sprint methodology provides the structure needed to deliver a complex full-stack system within a twelve-week academic internship. Chapter 2 will situate the project within its theoretical and technical framework, reviewing BI principles, project management theory, existing tools, and the technologies selected for implementation.

# Chapter 2 — Literature Review and Technical Framework

Before writing any code, the project required a clear conceptual foundation: what does Business Intelligence actually mean in a service context, what tools already exist and why they fall short, and which technologies are the best fit for the constraints at hand. This chapter covers that groundwork. It also introduces the working hypotheses that guided the system design and that the final implementation will be evaluated against.

## 1.  Introduction

This chapter serves three purposes. First, it situates the project within the academic and industry literature on Business Intelligence in service industries, establishing the theoretical basis for the KPIs the system computes. Second, it analyses existing project management tools and identifies the gap that justifies building a bespoke solution. Third, it documents and justifies the technical choices — architecture pattern, technology stack, and authentication strategy — that govern the entire implementation.

## 2.  Business Intelligence in Service Industries

### 2.1   Definition and Role of Business Intelligence

Business Intelligence (BI) refers to the set of technologies, processes, and practices that transform raw operational data into meaningful, actionable information for decision-makers. In a service industry context — where revenue is generated by selling time and expertise rather than tangible goods — BI plays a particularly important role in understanding the relationship between inputs (designer hours) and outputs (project value delivered to clients).

A key distinction in BI is between operational reporting, which describes what happened, and analytical intelligence, which explains why it happened and enables prediction. This system implements both: operational views (time logs per project, feedback per task) and analytical metrics (EHR, budget variance, scope creep index) that provide explanatory power for management decisions.

### 2.2   Key Performance Indicators for Creative Agencies

Selecting the right KPIs is critical: too few and management lacks visibility; too many and decision-making is paralysed by noise. Based on industry practice and the specific pain points identified at Creative Media, six metrics were selected as the core analytical layer of this system. The Effective Hourly Rate is the central profitability indicator: it expresses how much monetary value the agency generates per designer hour logged. A high EHR indicates an efficiently managed project; a low EHR indicates underpricing or overconsumption of hours. The Scope Creep Index complements this by revealing whether a low EHR is driven by poor estimation or uncontrolled scope expansion.

| Metric | Formula | Business Meaning |
| --- | --- | --- |
| Effective Hourly Rate (EHR) | budget_amount ÷ SUM(hours_spent) | Revenue earned per hour of designer time invested |
| Budget Utilisation % | SUM(hours_spent) ÷ budget_hours × 100 | Proportion of the allocated hour budget consumed to date |
| Estimation Variance % | (SUM(actual) − SUM(estimated)) ÷ SUM(estimated) × 100 | Accuracy of the original task hour estimates |
| Scope Creep Index | COUNT(is_unplanned=True) ÷ COUNT(*) × 100 | Percentage of tasks added after project kick-off |
| Designer Utilisation % | SUM(hours this week) ÷ available_hours_per_week × 100 | Proportion of contracted capacity actually billed |
| Revision-to-Approval Ratio | COUNT(category='Revision') ÷ COUNT(category='Approval') | Client feedback quality; high values signal rework-intensive clients |

Table 4: Analytical Metrics Implemented in the System

## 3.  Project Management Information Systems

### 3.1   Characteristics of an Effective PMIS

A Project Management Information System (PMIS) is a software system that supports the planning, execution, monitoring, and control of projects. For a creative agency, an effective PMIS must balance the structured task tracking of traditional project management with the flexibility required in creative workflows, where scope is often iterative and client-driven.

Key characteristics of an effective PMIS in this context include: role-differentiated access (so that clients see only their own projects, designers see only their assignments, and managers have complete visibility); real-time status updates (task status, hours logged against budget); and direct integration between task management and financial tracking (so that logged hours translate immediately into budget consumption data without manual consolidation).

### 3.2   Analysis of Existing Tools

Several commercial tools address parts of the problem this system solves. A comparative analysis justifies the decision to build a bespoke solution rather than adopt an off-the-shelf product.

| Tool | Strengths | Gaps for Creative Media |
| --- | --- | --- |
| Harvest | Strong time tracking and invoicing; team reporting | No custom scope creep tracking; requires integration with separate PM tools; no client profitability analytics |
| Toggl Track | Excellent timer-based tracking; good team dashboards | No project budget management; no client-facing portal; no BI metrics |
| FunctionFox | Designed for creative agencies; project costing | Proprietary SaaS with per-seat pricing; no customisable analytical layer; cannot adapt KPIs to agency needs |
| Monday.com | Powerful general-purpose PM; highly configurable | No financial analytics; no EHR or scope creep concept; requires significant setup for basic time tracking |
| Asana | Mature task management; good workflow automation | No time tracking or budget tracking natively; no analytical layer; no client portal |

Table 5: Comparison of Existing Project Management Tools

The gap common to all these tools is the absence of customisable, agency-specific profitability analytics integrated directly into the project management workflow. None expose a Scope Creep Index, an EHR per client, or a client profitability ranking weighted by revision frequency — the three metrics most relevant to Creative Media's decision-making.

## 4.  Technical Framework and Technology Justification

### 4.1   System Architecture Pattern

The system follows a three-tier client-server architecture: a React single-page application communicates exclusively with a Django REST API via JSON over HTTPS; the API communicates with a PostgreSQL database. This separation provides several advantages: the frontend and backend can be developed, tested, and deployed independently; the API can be consumed by future clients (mobile apps, integrations) without changes; and authentication and authorisation logic is enforced centrally at the API boundary rather than on the client side, preventing data leakage through URL manipulation.

Figure 5: Three-Tier System Architecture

### 4.2   Technology Stack Justification

| Layer | Technology | Justification |
| --- | --- | --- |
| Backend | Django 5 + DRF 3.15 | Mature Python framework. ORM enables complex multi-table aggregate queries. DRF provides battle-tested serialisation and viewset patterns with minimal boilerplate. |
| Authentication | djangorestframework-simplejwt | Stateless JWT tokens. No server-side session storage. Role embedded in payload enables role-based routing without secondary API call. |
| Database | PostgreSQL 16 | Advanced aggregation capabilities (window functions, conditional COUNT, multi-level joins) required for the BI layer. ACID compliance critical for financial data. |
| Frontend | React 18 + TypeScript | Component-based SPA. TypeScript enforces consistency between API data shapes and component props, catching integration errors at compile time. |
| Build tool | Vite | Fast dev server with HMR. Significantly faster than CRA for TypeScript projects; production build is optimised and small. |
| Data fetching | TanStack React Query | Declarative server-state management with automatic cache invalidation on mutation — eliminates significant boilerplate vs. plain Redux. |
| Styling | Tailwind CSS | Utility-first CSS with consistent design tokens. Avoids style conflicts in component-heavy UIs. |
| Charts | Recharts | React-native charting library built on D3. Declarative and composable — well-suited for BI dashboards with dynamic data. |
| Forms | React Hook Form + Zod | Performant uncontrolled forms with schema-based validation. Zod schemas mirror backend serialiser validation. |
| AI Inference | Groq API | Provides low-latency hosted LLM inference. The llama-3.3-70b-versatile model offers strong contextual reasoning. |
| PDF export | ReportLab | Standard Python library for programmatic PDF generation, widely used in Django projects. |
| Excel export | openpyxl | Python library for .xlsx generation with formatting and multi-sheet support. |
| Deployment | Render | Managed Web Service + Static Site + PostgreSQL. Simple environment variable management and automatic deploys from Git. |

Table 6: Technology Stack with Justifications

### 4.3   Authentication Strategy

The system uses JSON Web Token (JWT) authentication implemented via djangorestframework-simplejwt. JWTs are stateless: the server does not maintain a session store, and authorisation decisions are made by decoding the token on each request. The payload includes the user's ID, email, and role, enabling role-based filtering without an additional database query per request.

A short-lived access token (60 minutes) paired with a longer-lived refresh token (7 days) is used. The React frontend's Axios interceptor automatically detects 401 responses, requests a new access token using the refresh token, and retries the failed request — making token expiry invisible to the user in normal usage.

New user onboarding uses a separate invitation token mechanism: a UUID token with a 48-hour expiry is generated and emailed to new users by the Manager. Users must activate their account by setting a password through this token before JWT login becomes available. This prevents self-registration and ensures only Manager-approved users access the system.

## 5.  Synthesis and Working Hypotheses

The literature review and comparative analysis confirm that the system being built fills a genuine gap in available tooling for small-to-medium creative agencies. The following working hypotheses guide the design and implementation. Each is evaluated against the completed system in the General Conclusion.

H1: Systematic time logging against project tasks, when integrated with budget data, will enable managers to identify unprofitable projects in real time rather than retrospectively.

H2: A formal Scope Creep Index will make the volume and frequency of unplanned work visible, enabling the agency to adjust contract terms or pricing models for repeat clients.

H3: Role-scoped access will ensure that client-facing views do not expose sensitive financial data (EHR, profitability rankings) while still providing clients with meaningful project status visibility.

H4: Server-side computation of all metrics via PostgreSQL aggregations will ensure dashboards reflect live data without requiring a separate data warehouse or ETL process.

## 6.  Chapter Conclusion

This chapter has established the theoretical and technical foundations of the project. Business Intelligence in service industries is a well-understood discipline, but existing tools do not adequately address the specific profitability tracking needs of boutique creative agencies. The comparative analysis of existing tools confirmed the absence of a solution combining role-scoped project management, designer time logging, structured client feedback, and customisable agency-specific profitability analytics. The technology stack — Django REST Framework, React/TypeScript, and PostgreSQL — provides the capabilities required to build both the operational management layer and the BI analytical layer within the twelve-week project constraint. Chapter 3 presents the concrete system requirements, global design, and the Sprint 0 planning artefacts that anchor all subsequent implementation chapters.

# Chapter 3 — Sprint 0: Requirements Specification and System Design

Sprint 0 is the pre-development phase in which all requirements are captured, the global system design is produced, and the project is planned. No production code is written during Sprint 0; its deliverables are the artefacts against which all subsequent sprints are evaluated.

## 1.  Introduction

This chapter documents Sprint 0 in full. It begins with a structured requirements capture, then presents the Scrum planning artefacts (product backlog, use case diagrams, Gantt chart), the interface wireframes, the hardware and software development environment, the system architecture, and the global data model.

## 2.  Requirements Capture

### 2.1   Identification of Actors

Functional requirements were elicited through structured discussions with the professional supervisor and organised by user role. The system defines four actors: three internal users interacting directly with the platform, and one external technical actor.

| Actor | Type | Role Description |
| --- | --- | --- |
| Manager | Internal | The primary platform administrator. Creates and manages user accounts, projects, tasks, and designers. Has full visibility of all projects, analytics dashboards, and profitability reports. The only role authorised to generate and export PDF/Excel reports. |
| Designer | Internal | A team member assigned to one or more projects by the Manager. Views only their assigned projects and tasks, logs time against tasks, updates task status, uploads deliverable files, and views and responds to client feedback. |
| Client | External | A customer of the agency who is associated with one or more projects. Authenticated access limited to their own projects. Views project status, uploads reference materials and brand guidelines, submits feedback on deliverables, and participates in the project message board. |
| Email System | External (Technical) | An external actor representing the SMTP or transactional email service. Triggered automatically by the system when a Manager creates a new user account. Responsible for delivering invitation emails containing secure, time-limited password-creation links. |

Table 7: Identified Actors and Their Roles

### 2.2   Functional Requirements

The twenty-four functional requirements below are derived directly from the use case diagram and structured discussions with the professional supervisor. They are organised by system module and cover all three internal roles as well as the Email System external actor.

| ID | Module | Description |
| --- | --- | --- |
| FR-01 | Authentication | The system shall allow all users (Manager, Designer, Client) to log in using an email address and password. |
| FR-02 | Authentication | The system shall provide a 'Create Password' flow triggered by an email invitation link sent by the Email System. |
| FR-03 | Authentication | The system shall enforce session management and secure logout for all users. |
| FR-04 | User Management | Managers shall be able to create, view, update, and deactivate/delete user accounts. |
| FR-05 | User Management | The system shall automatically trigger a 'Send Email Invitation' notification via the Email System when a new user account is created. |
| FR-06 | Project Management | Managers shall be able to create, view, edit, archive, and delete projects. |
| FR-07 | Project Management | Managers shall be able to create tasks and assign them to one or more Designers within a project. |
| FR-08 | Project Management | Designers shall be able to view only the projects and tasks assigned to them. |
| FR-09 | Task Tracking | Designers shall be able to log time spent on a specific task with a description. |
| FR-10 | Task Tracking | When logging time, the system shall allow Designers to update the task status (Todo, In Progress, Completed). |
| FR-11 | Deliverables | Designers shall be able to upload deliverable files to a project. |
| FR-12 | Feedback | Designers shall be able to view feedback submitted by Clients on deliverables. |
| FR-13 | Feedback | Designers shall be able to reply to Client feedback from within the platform. |
| FR-14 | Messaging | Managers, Designers, and Clients shall be able to send direct messages to other users on the platform within a project context. |
| FR-15 | Client Portal | Clients shall be able to view the current status of their project(s) in real time after authenticating. |
| FR-16 | Client Portal | Clients shall be able to upload reference materials (images, documents) to their project. |
| FR-17 | Client Portal | Clients shall be able to submit written feedback on deliverables. |
| FR-18 | Reporting | Managers shall be able to view dashboards showing project profitability KPIs (EHR, budget utilisation, scope creep index, designer utilisation). |
| FR-19 | Reporting | Managers shall be able to generate detailed profitability and performance reports. |
| FR-20 | Reporting | Managers shall be able to export generated reports in standard formats (PDF, Excel). |
| FR-21 | Email System | The Email System (external actor) shall send email invitations when triggered by user account creation. |
| FR-22 | Email System | The Email System shall handle password-creation/reset email delivery as an extension of the authentication flow. |
| FR-AI-01 | Task Tracking | The system shall provide an AI-powered task hour estimator. |
| FR-AI-02 | Reporting | The system shall generate a plain-English project health narrative on demand. |

Table 8: Functional Requirements by Role

### 2.3   Non-Functional Requirements

The following fourteen non-functional requirements govern the quality attributes of the system. They are organised by category and constrain the technical implementation across all six sprints.

| ID | Category | Description |
| --- | --- | --- |
| NFR-01 | Security | All communications between client and server shall use HTTPS/TLS 1.2+. |
| NFR-02 | Security | Passwords shall be stored using a strong one-way hashing algorithm (bcrypt) with salting. |
| NFR-03 | Security | The system shall implement role-based access control (RBAC): Manager, Designer, and Client roles with distinct permissions enforced at every API endpoint. |
| NFR-04 | Security | JWT access tokens shall expire after 1 hour. The Axios HTTP client shall silently refresh expired tokens and retry the original request without logging the user out. Refresh tokens shall be rotated on every use. |
| NFR-05 | Performance | Dashboard and report pages shall load within 3 seconds under normal load (≤ 100 concurrent users). |
| NFR-06 | Performance | File uploads (deliverables, reference materials) shall support files up to 50 MB. |
| NFR-07 | Scalability | The system architecture shall support horizontal scaling to accommodate growth in users and projects. |
| NFR-08 | Usability | The UI shall be responsive and usable on desktop browsers (Chrome, Firefox, Edge — latest two major versions). |
| NFR-09 | Usability | Error messages shall be human-readable and provide actionable guidance. |
| NFR-10 | Reliability | The system shall target ≥ 99.5% uptime (excluding scheduled maintenance windows). |
| NFR-11 | Reliability | All computed metrics (EHR, budget utilisation, scope creep index) shall be derived from live database aggregations and shall never be persisted as model fields, ensuring results are always current. |
| NFR-12 | Maintainability | Source code shall follow consistent style conventions and include inline documentation for all modules. |
| NFR-13 | Integration | Email delivery shall be handled through a configurable external SMTP provider or email API (e.g., Gmail SMTP, SendGrid, SES). |
| NFR-14 | Compliance | The system shall comply with applicable data protection regulations (e.g., GDPR) regarding user personal data storage and processing. |

Table 9: Non-Functional Requirements

### 2.4   Roles and Permissions Matrix

| Capability | Manager | Designer | Client |
| --- | --- | --- | --- |
| All BI dashboards and analytics | ✓ | ✗ | ✗ |
| Create / edit / delete projects | ✓ | ✗ | ✗ |
| Assign designers to projects | ✓ | ✗ | ✗ |
| View all projects | ✓ | ✗ | ✗ |
| View assigned projects | ✓ | ✓ | ✗ |
| Log time and update task status | ✓ | ✓ | ✗ |
| Upload deliverables | ✓ | ✓ | ✗ |
| View and resolve client feedback | ✓ | ✓ | ✗ |
| View own projects | ✓ | ✗ | ✓ |
| Submit feedback and revisions | ✓ | ✗ | ✓ |
| Upload reference materials | ✓ | ✗ | ✓ |
| Send and receive messages | ✓ | ✓ | ✓ |
| Generate and export reports | ✓ | ✗ | ✗ |
| Create user accounts | ✓ | ✗ | ✗ |
| AI task hour estimation | ✓ | ✗ | ✗ |
| AI project health narrative | ✓ | ✗ | ✗ |

Table 10: User Roles and Permissions Matrix

## 3.  Global Use Case Diagram

The use case model was produced as a single global diagram capturing all three roles and their interactions with the system.

Figure 6: Use Case Diagram — Global View

Figure 7: Use Case Diagram — Manager Role

Figure 8: Use Case Diagram — Designer Role

Figure 9: Use Case Diagram — Client Role

## 4.  Scrum Project Planning

### 4.1   Scrum Roles and Responsibilities

Product Owner: Mr. Jawhar Letaief defines and prioritizes the product backlog and business requirements.

Scrum Master: Mr. Trigui Omar manages the sprint cycle, facilitates ceremonies, and resolves impediments.

Developer: Mahdi Mlika implements all technical deliverables across the six sprints.

### 4.2   Product Backlog

The Product Backlog contains all 21 user stories for the project, organised by Epic and priority. Estimation is expressed in person-days. Stories are ordered by priority (Must Have → Should Have → Could Have) and dependency.

| ID | Epic | User Story | Priority | Complexity | Est. (days) |
| --- | --- | --- | --- | --- | --- |
| US-01 | Authentication | As a Manager/Designer/Client, I want to authenticate so that I can access the platform. | 1 | Medium | 3 |
| US-02 | Authentication | As a Designer/Client, I want to create my password so that I can secure my account after receiving an invitation. | 1 | Low | 2 |
| US-03 | User Management | As a Manager, I want to create user accounts so that new members can access the platform. | 1 | Medium | 4 |
| US-04 | User Management | As a Manager, I want to manage users so that I can view, edit, and deactivate accounts. | 1 | Medium | 5 |
| US-05 | User Management | As a Manager, I want the system to send an email invitation when a user account is created. | 1 | Low | 2 |
| US-06 | Project Management | As a Manager, I want to create projects so that I can begin tracking work and profitability. | 1 | High | 5 |
| US-07 | Project Management | As a Manager, I want to manage projects so that I can view, update, and close them. | 1 | High | 6 |
| US-08 | Project Management | As a Manager, I want to create tasks so that I can define and assign work within a project. | 1 | Medium | 5 |
| US-09 | Project Management | As a Designer, I want to view my assigned projects so that I know what work I need to complete. | 1 | Low | 3 |
| US-10 | Task & Deliverables | As a Designer, I want to log time on a task so that my effort is accurately tracked. | 2 | Medium | 4 |
| US-11 | Task & Deliverables | As a Designer, I want to update the task status so that the team knows the current progress. | 2 | Low | 2 |
| US-12 | Task & Deliverables | As a Designer, I want to upload deliverables so that clients and managers can review the outputs. | 2 | Medium | 4 |
| US-13 | Feedback & Messaging | As a Designer, I want to view client feedback so that I can understand and act on client comments. | 2 | Low | 3 |
| US-14 | Feedback & Messaging | As a Designer, I want to reply to feedback so that I can communicate directly with the client. | 3 | Medium | 3 |
| US-15 | Feedback & Messaging | As a Manager/Designer/Client, I want to send messages so that I can communicate with other platform users. | 2 | High | 6 |
| US-16 | Client Portal | As a Client, I want to view the project status so that I can monitor progress without contacting the team. | 2 | Medium | 4 |
| US-17 | Client Portal | As a Client, I want to upload reference materials so that the design team has the context they need. | 3 | Medium | 3 |
| US-18 | Client Portal | As a Client, I want to submit feedback so that I can share my opinions on the delivered work. | 2 | Medium | 4 |
| US-19 | Reporting & Analytics | As a Manager, I want to view dashboards so that I can monitor project profitability at a glance. | 1 | High | 8 |
| US-20 | Reporting & Analytics | As a Manager, I want to generate reports so that I can analyse detailed performance and financial data. | 1 | High | 7 |
| US-21 | Reporting & Analytics | As a Manager, I want to export reports so that I can share or archive results outside the platform. | 3 | Medium | 3 |

Table 11: Global Product Backlog

### 4.3   Sprint Planning Overview

The 21 user stories are distributed across six 2-week sprints, ordered by priority and inter-sprint dependency. The table below provides a high-level view of each sprint's goal, included stories, and estimated effort. Detailed sprint checklists are presented in Chapters 4 through 9.

| Sprint | Sprint Goal | User Stories | Duration | Est. (days) |
| --- | --- | --- | --- | --- |
| Sprint 1 — Foundation & Auth | Authentication, password creation, and user management are fully operational. | US-01, US-02, US-03, US-04, US-05 | 2 weeks | 16 |
| Sprint 2 — Project & Task Management | Managers can create and manage projects and tasks; Designers can view their assigned projects. | US-06, US-07, US-08, US-09 | 2 weeks | 15 |
| Sprint 3 — Time Tracking & Deliverables | Designers can log time, update task status, upload deliverables, and view client feedback. | US-10, US-11, US-12, US-13 | 2 weeks | 13 |
| Sprint 4 — Client Portal & Feedback | Clients can view project status, upload reference materials, and submit feedback; Designers and Managers can view, respond to, and resolve all feedback items. | US-14, US-15, US-16, US-17, US-18 | 2 weeks | 19 |
| Sprint 5 — BI Dashboards | Manager BI dashboards are operational with KPI cards, budget vs. actual charts, EHR, client profitability, designer utilisation, and scope creep index. | US-19 | 2 weeks | 8 |
| Sprint 6 — Reports, Export & Deployment | Report generation with filters, PDF and Excel export, automated tests, and Render deployment are complete. | US-20, US-21 | 2 weeks | 10 |

Table 12: Sprint Planning Overview

### 4.4   Project Gantt Chart

Figure 10: Gantt Chart — Six-Sprint Development Timeline

The Gantt chart below provides a temporal view of the six-sprint development timeline. Each sprint block covers two weeks.

## 5.  Development Environment

### 5.1   Hardware Environment

| Component | Specification |
| --- | --- |
| Development Machine | Personal laptop — Windows 11 Pro |
| System Type | 64-bit Operating System, x64-Based Processor |
| Processor | AMD Ryzen 7 7735HS with Radeon Graphics |
| RAM | 16.0 GB |
| Storage | 512 GB SSD |
| Browser | Mozilla Firefox |

Table 13: Hardware Development Environment

### 5.2   Software and Development Tools

| Category | Tool / Version | Purpose |
| --- | --- | --- |
| Backend Runtime | Python 3.12 | Server-side language |
| Web Framework | Django 5.0 | Backend framework and ORM |
| API Layer | Django REST Framework 3.15 | REST API serialisation and views |
| Database | PostgreSQL 16 | Primary data store |
| Frontend Runtime | Node.js 20 (npm) | Frontend package management |
| Build Tool | Vite 5 | Frontend dev server and build |
| Frontend Framework | React 18 + TypeScript | SPA and type-safe components |
| IDE | Visual Studio Code | Code editing, extensions, debugging |
| API Testing | Thunder Client (VS Code extension) | Manual endpoint testing |
| Diagramming | draw.io | All UML diagrams |
| Version Control | Git + GitHub | Source code management |
| Virtualenv | Python venv | Python dependency isolation |

Table 14: Software and Development Environment

## 6.  System Architecture

### 6.1   Physical Architecture

The system is deployed on Render across three components: a Static Site serving the compiled React SPA (CDN-backed), a Web Service running the Django REST API (containerised), and a managed PostgreSQL instance isolated from the application tier. All communication between the SPA and the API occurs over HTTPS; the API communicates with the database over a private internal network not exposed to the public internet.

### 6.2   Logical / Software Architecture

The Django backend is organised into eight domain apps: users, projects, tasks, timelog, feedback, messages, files, and analytics. The analytics app is architecturally distinct — it contains no models, only views executing aggregate queries across the other apps. This clean separation between the operational data layer and the analytical computation layer is a deliberate design decision that prevents analytics logic from contaminating domain models.

Figure 11: Backend Directory Structure

The React frontend mirrors this structure with separate api/, hooks/, types/, pages/, and components/ directories. Each resource has its own typed API functions, React Query hooks, and TypeScript interfaces, ensuring that the type contract between backend and frontend is maintained explicitly.

Figure 12: Frontend Directory Structure

### 6.3 Architecture Rationale

The choice of a strict three-tier separation with all business logic in the API layer (rather than partly in the frontend) is a security decision as much as a structural one. By enforcing RBAC at the API boundary — via both permission classes and queryset-level filtering — the system ensures that a client who manipulates URL parameters or intercepts API responses cannot access other clients' data. The frontend's role is presentation only.

### 6.4 Deployment Diagram

Figure 13: Deployment Diagram

## 7.  Global Data Model

### 7.1   Global Class Diagram

Figure 14: Class Diagram

The class diagram models all eleven domain objects and their relationships. The central entity is Project, which aggregates Tasks (with optional subtask nesting via a self-referential foreign key), time-logged by Designers through TimeLogs, and feedback submitted by Clients. The User entity drives authentication; role-differentiated profiles (Designer and Client) are attached via one-to-one relationships.

### 7.2   Entity-Relationship Diagram

Figure 15: Entity-Relationship Diagram

The ERD presents the physical database schema derived from the class diagram. Key constraints are visible: the PROTECT foreign key from Project to Client, the unique_together constraint on ProjectAssignment, and the self-referential foreign key on Task.

### 7.3   Relational Schema

The relational schema below presents all eleven entities with their attributes. Foreign keys are denoted with the # symbol.

User (user_id, email, full_name, password, role, is_active, is_staff, created_at).

Designer (designer_id, #user_id, hourly_rate, specialization, available_hours_per_week).

Client (client_id, #user_id, phone, industry).

InvitationToken (token_id, #user_id, token, expires_at, is_used).

Project (project_id, #client_id, project_name, description, budget_hours, budget_amount, deadline, status, category, created_at, updated_at).

ProjectAssignment (assignment_id, #project_id, #designer_id, assigned_at).

Task (task_id, #project_id, #parent_task_id, task_name, description, estimated_hours, status, is_unplanned, created_at).

TimeLog (log_id, #task_id, #designer_id, hours_spent, description, created_at).

Feedback (feedback_id, #project_id, category, content_text, status, submitted_at, resolved_at).

Message (message_id, #project_id, #sender_id, content_text, is_read, created_at).

FileUpload (file_id, #project_id, #uploaded_by, file_type, file_name, file_path, file_size, uploaded_at).

## 8.  Chapter Conclusion

Sprint 0 has produced the complete set of artefacts required before implementation can begin: a structured requirements capture with identified actors and use case diagrams, a prioritised product backlog of 21 user stories, a defined development environment, a three-tier architecture with deployment diagram, and a global data model anchoring all subsequent sprint chapters. Chapter 4 documents Sprint 1 — the foundation sprint — in which the Django and React scaffolds are created, all eleven models are migrated, and JWT authentication is configured.

# Chapter 4 — Sprint 1: Foundation and Authentication

This chapter documents the first sprint of the project. Sprint 1 establishes the entire technical foundation: both the Django backend and React frontend are scaffolded, all eleven database models are migrated, and the complete authentication flow — JWT login, role-based access control, and the invitation-based user onboarding — is implemented and verified end-to-end.

## 1.  Introduction

Sprint 1 covers five user stories (US-01 through US-05) with an estimated effort of 16 person-days distributed across a two-week iteration. Its overarching goal is to make authentication, password creation, and user management fully operational — without which no subsequent sprint can proceed, since all API endpoints require an authenticated, role-identified user.

The sprint delivers two categories of output. First, the infrastructure layer: project scaffolding, database configuration, all eleven Django models migrated, and the custom permission classes. Second, the feature layer: JWT login endpoint, React login page and AuthContext, invitation token generation, email delivery, and the account activation flow. All items are developed as vertical slices — model, serialiser, API view, and React component — before the next story begins.

## 2.  Sprint 1 Backlog

The table below lists all user stories included in Sprint 1, their module, complexity, and estimated effort in person-days.

| ID | Epic | User Story | Priority | Complexity | Est. |
| --- | --- | --- | --- | --- | --- |
| US-01 | Authentication | As a Manager/Designer/Client, I want to authenticate so that I can access the platform. | 1 | Medium | 3 |
| US-02 | Authentication | As a Designer/Client, I want to create my password so that I can secure my account after receiving an invitation. | 1 | Low | 2 |
| US-03 | User Management | As a Manager, I want to create user accounts so that new members can access the platform. | 1 | Medium | 4 |
| US-04 | User Management | As a Manager, I want to manage users so that I can view, edit, and deactivate accounts. | 1 | Medium | 5 |
| US-05 | User Management | As a Manager, I want the system to send an email invitation when a user account is created. | 1 | Low | 2 |

Table 15: Sprint 1 Backlog

## 3.  Functional Specification

### 3.1  Sprint 1 Use Case Diagram

The diagram below isolates the use cases addressed in Sprint 1. All three internal actors interact with the Authenticate use case; the Manager additionally triggers the Send Email Invitation use case through the Create User Account action, which involves the external Email System actor.

Figure 16: Sprint 1 Use Case Diagram

### 3.2 Textual Description of Use Cases

#### 3.2.1 Use Case: Authenticate

| Use Case: Authenticate |  |
| --- | --- |
| Actor(s) | Manager, Designer, Client |
| Description | Allows any registered user to sign in to the platform using their email address and password, and to access their role-specific workspace. |
| Pre-condition(s) | The user account exists and has been activated. The user has already set their password via the invitation link. |
| Post-condition(s) | The user is signed in and redirected to their personal dashboard (Manager, Designer, or Client view depending on their role). |
| Base Scenario | 1. The user opens the login page. 2. The user enters their email address and password, then clicks Sign In. 3. The system verifies the credentials. 4. The system identifies the user's role. 5. The user is redirected to their role-specific dashboard. |
| Other Scenarios | 3.a Wrong email or password: 1. The system displays the message "Invalid email or password." No account details are revealed. 3.b Deactivated account: 1. The system rejects the sign-in attempt and displays an appropriate message. |

Table 16: Textual Description of Use Case: Authenticate

#### 3.2.2 Use Case: Create Password

| Use Case: Create Password |  |
| --- | --- |
| Actor(s) | Manager, Designer, Client |
| Description | Allows a newly invited user to set their own password by clicking the activation link received by email. |
| Pre-condition(s) | The Manager has created the user account. The user has received the invitation email containing a unique activation link. The link has not yet been used and has not expired. |
| Post-condition(s) | The account is fully activated. The user can now sign in to the platform using their chosen password. |
| Base Scenario | 1. The user clicks the activation link in the invitation email. 2. The system displays a password creation form. 3. The user enters and confirms their new password. 4. The system validates the password and activates the account. 5. The user is directed to the login page with a confirmation message. |
| Other Scenarios | 4.a Activation link has expired (48-hour limit reached): 1. The system displays the message "This invitation link has expired." 2. The Manager must send a new invitation. 4.b Activation link has already been used: 1. The system displays the message "This link has already been used." 2. The user is directed to the login page. |

Table 17: Textual Description of Use Case: Create Password

#### 3.2.3 Use Case: Create User Account

| Use Case: Create User Account |  |
| --- | --- |
| Actor(s) | Manager |
| Description | Allows the Manager to register a new user on the platform by providing their name, email address, and role. The system automatically sends the new user an invitation email with an activation link. |
| Pre-condition(s) | The Manager is signed in. The email address provided does not already belong to an existing account. |
| Post-condition(s) | The user account is created in an inactive state. An invitation email has been sent to the new user. The account becomes active once the user sets their password. |
| Base Scenario | 1. The Manager opens the Django Admin Panel. 2. The Manager fills in the new user's full name, email address, and role (Designer or Client). 3. The Manager confirms the creation. 4. The system creates the account and generates a secure, time-limited activation link. 5. The system automatically sends an invitation email to the new user containing the activation link. |
| Other Scenarios | 3.a Email address already in use: 1. The system displays an error message and the account is not created. |

Table 18: Textual Description of Use Case: Create User Account

#### 3.2.4 Use Case: Manage Users

| Use Case: Manage Users |  |
| --- | --- |
| Actor(s) | Manager |
| Description | Allows the Manager to view the list of all platform users, edit their details, and deactivate accounts when necessary. |
| Pre-condition(s) | The Manager is signed in. |
| Post-condition(s) | The selected user's account reflects the changes made. A deactivated user can no longer sign in to the platform. |
| Base Scenario | 1. The Manager opens the user management section. 2. The system displays the full list of users with their role and account status. 3. The Manager selects a user to view or edit their details. 4. The Manager updates the relevant information (name, role, or account status) and saves the changes. |

Table 19: Textual Description of Use Case: Manage Users

## 4.  Conception

### 4.1 Sequence Diagrams

The following sequence diagrams model the primary dynamic flows implemented in Sprint 1.

#### 4.1.1 Sequence Diagram: Authenticate

The authentication sequence models the full JWT login flow, including the Axios interceptor token-refresh path. The interceptor ensures that access token expiry is transparent to the user in normal operation.

Figure 17: Sequence Diagram — Authenticate

#### 4.1.2 Sequence Diagram: User Onboarding — Create & Activate Account

This sequence captures the full invitation-based user onboarding flow: the Manager creates a user account in the Django Admin panel, which triggers an automatic post_save signal chain that generates a UUID invitation token and dispatches an SMTP email. The invited user then clicks the link to activate their account by setting a password.

Figure 18: Sequence Diagram — User Onboarding

### 4.2 Class Diagram

The class diagram below presents the four domain models introduced in Sprint 1. The User entity is the authentication anchor of the system: Designer and Client extend it via a one-to-one inheritance relationship, keeping role-specific attributes cleanly separated from authentication data. The InvitationToken model is associated with User through a one-to-many relationship — each user may have at most one active token at a time, enforced at the application level by marking tokens as used on activation.

Figure 19: Sprint 1 Class Diagram

## 5.  Implementation

### 5.1 Data Layer: Custom User Model and Profiles

The User model extends AbstractBaseUser rather than Django’s default User model for three reasons. First, email is used as the login identifier instead of a username, which requires a custom UserManager with an overridden create_user() method. Second, the role field must be a constrained enumeration with exactly three choices: Manager, Designer, and Client. Third, is_active defaults to False, preventing uninvited users from signing in before completing the activation flow.

Two profile models, Designer and Client, are linked via OneToOneField to User. Profile records are created automatically via a post_save signal on User, which fires on every new user creation and branches on the role field. The InvitationToken model stores a UUID token alongside the user foreign key, an expiry timestamp (48 hours from creation), and an is_used flag. Tokens are invalidated on use, preventing replay attacks.

### 5.2 Authentication API Endpoints

JWT authentication is provided by djangorestframework-simplejwt. The access token lifespan was set to 60 minutes; the refresh token to 7 days with rotation enabled. The token payload was extended to include the user's role, so that the React frontend can perform role-based routing without a secondary API call after login.

### 5.3 Invitation Token and Activation Endpoint

The activation endpoint (POST /api/auth/activate/) receives a token string and a new password. It performs three validation checks in sequence: the token record must exist, is_used must be False, and expires_at must be in the future. If all pass, the password is set via user.set_password(), User.is_active is set to True, and the token is marked as used.

### 5.4 Permission Classes

Four permission classes were defined in apps/users/permissions.py: IsManager, IsDesigner, IsClient, and IsManagerOrDesigner. Each checks request.user.is_authenticated and the role field. These classes are applied at the ViewSet level via get_permissions(), allowing fine-grained per-action control — for example, create and destroy require IsManager; list and retrieve require only IsAuthenticated.

### 5.5 React Frontend: Login, AuthContext, and ProtectedRoute

The React AuthContext stores the decoded JWT payload (user ID, email, role) and exposes it to all components via the useAuth() hook. The ProtectedRoute component wraps role-sensitive pages and redirects unauthenticated or unauthorised users to /login. The Axios instance includes a request interceptor that attaches the Bearer token and a response interceptor that silently refreshes expired tokens and retries failed requests.

## 6.  Interface Realisation

The interfaces below represent the Sprint 1 deliverables.

### 6.1  Django Admin Panel & User Management

A secure administrative interface for managing users, roles, and system data, accessible only to authorized administrators.

Figure 20: Django Admin Panel

Figure 21: Account Creation

Figure 22: User Management

### 6.2  Login Interface

A centred card with email and password fields. On success, the user is redirected to their role-specific dashboard; invalid credentials display an inline error without revealing account existence.

Figure 23: Login Interface

### 6.3  Account Activation Interface

A password creation form with two fields (New Password and Confirm Password), reached via the invitation link. On success the account is activated and the user is redirected to the login page; expired or already-used tokens display the appropriate error message.

Figure 24: Activation Email

Figure 25: Account Activation Interface

### 6.4  Role-Based Dashboard Stubs

Three protected stub pages (/manager, /designer, /client) displaying role-specific dashboards.

Figure 26: Manager Dashboard

Figure 27: Designer Dashboard

Figure 28: Client Dashboard

## 7.  Testing

Following the interface realisation of Sprint 1, a validation test suite was executed to verify the authentication endpoints and role-based access control. All API tests were performed using Thunder Client within Visual Studio Code. Each test followed the same sequence: generate a valid JWT, attach it to the Authorization header, verify the HTTP status code and response structure, then repeat the request with an unauthorised role to confirm an HTTP 403 response.

Figure 29: Sprint 1 API Testing

| Endpoint / Action | Method | Scenario | Expected result | Outcome |
| --- | --- | --- | --- | --- |
| POST /api/auth/token/ | POST | Valid credentials (email + correct password) | Access & refresh tokens returned — HTTP 200 | ✔ Pass |
| POST /api/auth/token/ | POST | Incorrect password or inactive account | HTTP 401 with error message | ✔ Pass |
| POST /api/auth/token/refresh/ | POST | Valid refresh token | New access token generated — HTTP 200 | ✔ Pass |
| POST /api/auth/activate/ | POST | Valid token, unused, not expired | Account activated (is_active = True) — HTTP 200 | ✔ Pass |
| POST /api/auth/activate/ | POST | Expired or already-used token | HTTP 400 with explicit error message | ✔ Pass |
| Post-login redirect | UI | Login with Manager role | Redirect to Manager dashboard (/manager) | ✔ Pass |
| Post-login redirect | UI | Login with Designer role | Redirect to Designer dashboard (/designer) | ✔ Pass |
| Full invitation flow | UI | Click invitation link received by e-mail | Password set → account activated → redirect to /login | ✔ Pass |

Table 20: Sprint 1 Test Results

UI tests confirmed that post-login redirection routes users to the correct role-specific dashboard. The full invitation flow — from account creation through email receipt, password setup and first login — was verified end-to-end in the local development environment.

## 8.  Sprint Tracking

### 8.1  Scrum Board

Figure 30: Sprint 1 Scrum Board

The Sprint 1 Scrum Board tracked all five user stories and the infrastructure prerequisite tasks across three columns: To Do, In Progress, and Done. The infrastructure items (scaffold, models, migrations) were the first to enter In Progress on day 1, as they are prerequisites for all feature work. By day 3 all models were migrated and the permission classes were in place, unblocking the authentication feature stories. All items reached Done by the end of the sprint with no carry-over to Sprint 2.

### 8.2  Burndown Chart

The Sprint 1 burndown chart tracks remaining story-point effort (in person-days) against the ideal linear burndown over 10 working days. The slight lag above the ideal line in days 1–3 reflects infrastructure time — scaffolding and migrating all models before any user story is completable. From day 4 onward the actual line tracks closely to ideal, confirming that the feature stories were delivered on schedule.

Figure 31: Sprint 1 Burndown Chart

## Chapter Conclusion

Sprint 1 delivered the complete technical foundation of the system: a Django project connected to PostgreSQL with all eleven domain models migrated; a React/TypeScript SPA with routing, AuthContext, and ProtectedRoute; JWT authentication with automatic silent token refresh; an invitation-based onboarding flow with UUID tokens, email delivery, and account activation; and four reusable permission classes. All five user stories (US-01–US-05) were completed within the two-week sprint with no carry-over.

This infrastructure is the prerequisite for every subsequent sprint. Sprint 2 will build directly on this foundation to implement project and task management — the most structurally complex module in terms of relational data model and role-based queryset filtering.

# Chapter 5 — Sprint 2: Project and Task Management

This chapter documents the second sprint of the project. Sprint 2 builds on the authentication foundation established in Sprint 1 to implement the complete project and task management layer of the system. By the end of this sprint, Managers can create and administer projects and tasks through a React interface, Designers can view their assigned projects, and the system supports the first AI-powered feature: a context-aware task hour estimator that draws on historical project data to guide planning decisions.

## 1.  Introduction

Sprint 2 covers five user stories — US-06 through US-09, plus US-AI-01 — with an estimated total effort of 15 person-days distributed across a two-week iteration. Its overarching goal is to make the application usable for end-to-end project management: a Manager must be able to create a project, assign designers, break it into tasks with estimates, and monitor budget utilisation; a Designer must be able to see the projects they are responsible for.

The sprint delivers two categories of output. First, the project management layer: Project and Task CRUD endpoints, a designer assignment endpoint, role-scoped querysets ensuring strict data isolation between roles, and a React interface covering the full project and task lifecycle. Second, the AI Task Hour Estimator: a stateless API endpoint that retrieves historical TimeLog records from the same project, injects them as context into a prompt sent to the Groq API, and returns a suggested estimated_hours value with a plain-English justification to the Manager.

## 2.  Sprint 2 Backlog

The table below lists all user stories included in Sprint 2, their assigned role, complexity, and estimated effort in person-days.

| ID | Epic | User Story | Priority | Complexity | Est. |
| --- | --- | --- | --- | --- | --- |
| US-06 | Project Management | As a Manager, I want to create a project with budget, deadline, and category, and edit or delete it at any time. | 1 | Medium | 3 |
| US-07 | Project Management | As a Manager, I want to list all projects, view a detail page, assign designers, and filter results by status. | 1 | Medium | 4 |
| US-08 | Project Management | As a Manager, I want to create, edit, and delete tasks linked to a project, with estimated hours, subtask support, and an unplanned-task flag to track scope creep. | 1 | Medium | 4 |
| US-09 | Project Management | As a Designer, I want to see only the projects I am assigned to, with a budget progress bar showing hours used versus budget. | 2 | Low | 2 |
| US-AI-01 | Project Management | As a Manager, I want to request an AI-generated hour estimate for a new task. The system provides a suggestion with reasoning drawn from historical time logs of the same project. | 2 | High | 2 |

Table 21: Sprint 2 Backlog

## 3.  Functional Specification

### 3.1  Sprint 2 Use Case Diagram

The diagram below presents the use cases addressed in Sprint 2. The Manager is the primary actor with create, edit, delete, and assignment capabilities; the Designer participates with a read-only view of assigned projects. The AI Estimator use case is initiated by the Manager and delegates to the Groq API as an external system.

Figure 32: Sprint 2 Use Case Diagram

### 3.2  Textual Description of Use Cases

#### 3.2.1 Use Case: Manage Projects

| Use Case: Manage Projects |  |
| --- | --- |
| Actor(s) | Manager |
| Description | Allows the Manager to create new projects by specifying client, budget, deadline, and category, and to subsequently edit, update the status of, or delete any project. |
| Pre-condition(s) | The Manager is signed in. At least one Client account exists in the system. |
| Post-condition(s) | A Project record exists in the database and appears in the Manager's project list. |
| Base Scenario | 1. The Manager navigates to the Projects section. 2. The Manager selects Create Project. 3. The Manager fills in the project details. 4. The system validates the input and persists the record with status Active. |
| Other Scenarios | 3.a Missing required fields: 1. The system returns field-level error messages; the project is not saved. |

Table 22: Textual Description of Use Case: Manage Projects

#### 3.2.2 Use Case: Assign Designer

| Use Case: Assign Designer |  |
| --- | --- |
| Actor(s) | Manager |
| Description | Allows the Manager to assign one or more Designers to an existing project, granting them access to its detail page and task list. |
| Pre-condition(s) | The Manager is signed in. The project exists. The target user has role Designer and an associated Designer profile. |
| Post-condition(s) | A ProjectAssignment record is created. The Designer can now see the project in their assigned list. |
| Base Scenario | 1. The Manager opens the project detail page. 2. The Manager selects a Designer from the assignment panel. 3. The system creates a ProjectAssignment record linking the Designer to the project. 4. The Designer's project list is updated on their next request. |
| Other Scenarios | 4.a Designer already assigned: 1. The system displays the message "This designer is already assigned to this project." and no duplicate record is created. |

Table 23: Textual Description of Use Case: Assign Designer

#### 3.2.3 Use Case: Manage Tasks

| Use Case: Manage Tasks |  |
| --- | --- |
| Actor(s) | Manager |
| Description | Allows the Manager to create, edit, and delete tasks linked to a project, with estimated hours, optional subtask nesting via a parent task, and an unplanned flag to identify scope creep. |
| Pre-condition(s) | The Manager is signed in. A Project exists. |
| Post-condition(s) | Task records are linked to the project. Estimated hours feed into budget variance calculations. Tasks flagged as unplanned are counted in the Scope Creep Index. |
| Base Scenario | 1. The Manager opens the task list for a project. 2. The Manager selects Create Task. 3. The Manager fills the task details. 4. The system persists the Task record with status Todo. |
| Other Scenarios | 3.a is_unplanned flag set: 1. The task is marked with a scope-creep badge in the UI and is counted in the Scope Creep Index metric. 3.b Parent task specified: 1. The task is created as a subtask nested under the selected parent task. |

Table 24: Textual Description of Use Case: Manage Tasks

#### 3.2.4 Use Case: View Assigned Projects

| Use Case: View Assigned Projects |  |
| --- | --- |
| Actor(s) | Designer |
| Description | Allows the Designer to view the list of projects they are assigned to, each showing its status, deadline, and a budget progress bar. |
| Pre-condition(s) | The Designer is signed in. At least one ProjectAssignment links this Designer to a project. |
| Post-condition(s) | The Designer can navigate to any assigned project detail page. |
| Base Scenario | 1. The Designer navigates to /designer. 2. The system returns only the projects they are assigned to. 3. The Designer selects a project to access its detail page. |
| Other Scenarios | 2.a No assignments exist: 1. The list is empty and the UI displays an informational message. |

Table 25: Textual Description of Use Case: View Assigned Projects

#### 3.2.5 Use Case: AI Estimate Task Hours

| Use Case: AI Estimate Task Hours |  |
| --- | --- |
| Actor(s) | Manager |
| Description | Allows the Manager to request an AI-generated hour estimate for a new task. The system retrieves relevant historical time logs from the same project and submits them as context to the Groq API, which returns a suggested estimate with plain-English reasoning. |
| Pre-condition(s) | The Manager is signed in. A project exists. |
| Post-condition(s) | A suggested estimate is displayed as advisory content. |
| Base Scenario | 1. The Manager fills in the task name and description. 2. The Manager clicks Estimate Hours. 3. The system queries up to 10 recent TimeLog records from the same project. 4. The system constructs a prompt embedding the retrieved context and sends it to the Groq API. 5. The Groq API returns suggested_hours and reasoning. 6. The system displays the suggestion in an advisory card below the estimated_hours field. 7. The Manager accepts the suggestion or dismisses it. |
| Other Scenarios | 4.a Groq API timeout or error: 1. The system returns HTTP 503 with a user-facing message. 2. The task creation form remains fully functional. 3.b No historical data in project: 1. The system sends the prompt without context. 2. The model returns a generic estimate based on the task description alone. |

Table 26: Textual Description of Use Case: AI Estimate Task Hours

## 4.  Conception

### 4.1  Sequence Diagrams

The following sequence diagrams model the two primary dynamic flows implemented in Sprint 2. Not every use case is represented: Manage Projects, Manage Tasks, and View Assigned Projects follow a conventional CRUD pattern whose layer interactions are self-evident. The two diagrams below were selected because they involve either multi-step database writes or an external system.

#### 4.1.1  Sequence Diagram: Manage Projects & Assign Designer

This sequence models the two-step flow by which a Manager creates a project and assigns a Designer. After the form is submitted, the backend performs two sequential INSERT operations — one for the Project record and one for the ProjectAssignment — before returning a single HTTP 201 response. The React frontend invalidates the project list query cache on success, ensuring the new project appears immediately.

Figure 33: Sequence Diagram — Manage Projects

#### 4.1.2  Sequence Diagram: Manage Tasks & AI Estimate Task Hours

The task management feature allows the Manager to decompose each project into tasks and subtasks, each carrying a name, an estimated duration and a status (To Do, In Progress, Completed).

To assist the Manager during task creation, an AI-powered hour estimator is available. On demand, the system queries the project’s historical time logs, filters entries with similar task names, and forwards this contextual data to the language model, which returns a suggested duration along with a brief justification.

Figure 34: Sequence Diagram — Manage Tasks

### 4.2 Class Diagram

The class diagram below presents the three domain models introduced in Sprint 2. Project is the structural core, linking the Client profile to all downstream task and assignment records. Task introduces a self-referential foreign key via parent_task for subtask nesting, and an is_unplanned flag that will drive the Scope Creep Index in Sprint 5. ProjectAssignment encodes the Designer-to-Project relationship as an explicit junction entity, enforcing uniqueness via a unique_together constraint on (project, designer).

Figure 35: Sprint 2 Class Diagram

## 5.  Implementation

### 5.1  Data Layer: Project, Task, and Assignment Models

The Project model uses on_delete=PROTECT on its client foreign key, preventing deletion of a Client who owns active projects. Both budget_hours and budget_amount are stored as decimal fields, enabling the Effective Hourly Rate metric in Sprint 5. The ProjectAssignment model enforces a unique_together constraint on (project, designer), preventing duplicate assignments at the database level. The Task model introduces two analytically significant fields: is_unplanned (default False), which drives the Scope Creep Index, and parent_task, a nullable self-referencing foreign key that supports subtask hierarchies without a separate model.

### 5.2  Role-Scoped API ViewSets

The ProjectViewSet implements get_queryset() with three role branches: Managers receive all projects via select_related; Designers receive only projects where a ProjectAssignment links the project to their profile; Clients receive only their own projects. Any unrecognised role returns an empty queryset. Permission gating separates read from write: create and destroy require IsManager; update accepts IsManagerOrDesigner; list and retrieve accept any authenticated user, with the queryset enforcing the data boundary.

### 5.3  Designer Assignment Endpoint

The assignment endpoint (POST /api/projects/{id}/assign/) validates that the target user holds the Designer role, then calls ProjectAssignment.objects.create(). If the unique_together constraint is violated, the IntegrityError is caught and converted into a structured HTTP 400 response. This approach is preferred over a pre-existence check because the database constraint is race-condition-safe.

### 5.4  AI Task Hour Estimator

The estimator endpoint (POST /api/tasks/estimate-hours/) is gated by IsManager. The backend queries the TimeLog model for up to ten recent logs from the specified project whose task_name shares keyword overlap with the submitted task_name. These records are embedded into a prompt that instructs the Groq API to return a JSON object with exactly two fields: suggested_hours and reasoning. The GROQ_API_KEY is read from the environment. If the API call fails, the view returns HTTP 503; task creation is never blocked by the estimator.

### 5.5  React Frontend

The Manager-facing pages include a CreateProject form (React Hook Form + Zod validation), a ProjectList page with status badges and budget progress bars (TanStack React Query), and a ProjectDetail page with an assignment panel. The task creation side panel includes an Estimate Hours button that calls the AI endpoint and displays the returned suggestion in an advisory card with Accept and Dismiss actions. Tasks flagged as unplanned render with an amber scope-creep badge across all task lists. The Designer view at /designer presents a read-only card list of assigned projects with budget progress and deadline indicators.

## 6.  Interface Realisation

The interfaces below represent the Sprint 2 deliverables as rendered in the browser.

### 6.1  Project Card

Figure 36: Project Card

### 6.2  Project List Interface (Manager View)

Figure 37: Project List Interface (Manager View)

### 6.3  Project Detail and Task Management Interface

Figure 38: Project Detail and Task Management Interface

### 6.4  Task Creation Interface

Figure 39: Task Creation Interface

### 6.5  Project List Interface (Designer View)

Figure 40: Project List Interface (Designer View)

## 7.  Testing

Validation testing for Sprint 2 focused on project and task CRUD operations, designer assignment and role-based queryset filtering. API tests confirmed that a Designer can only retrieve projects to which they are explicitly assigned, and that a Client sees only their own projects; any attempt to access an unauthorised resource returns HTTP 403 or HTTP 404 as appropriate.

Figure 41: Sprint 2 API Testing

| Endpoint / Action | Method | Scenario | Expected result | Outcome |
| --- | --- | --- | --- | --- |
| POST /api/projects/ | POST | Manager role, valid project data | Project created — HTTP 201 | ✔ Pass |
| POST /api/projects/ | POST | Request with Designer role (not authorised) | Access denied — HTTP 403 | ✔ Pass |
| GET /api/projects/{id}/ | GET | Designer role, project not assigned to that designer | Resource not found — HTTP 404 | ✔ Pass |
| GET /api/projects/ | GET | Client role | Only the client's own projects returned | ✔ Pass |
| POST /api/projects/{id}/assign/ | POST | Designer already assigned to the same project | HTTP 400 — unique_together constraint enforced | ✔ Pass |
| PATCH /api/projects/{id}/ | PATCH | Update project status (Active → OnHold) | Status updated — HTTP 200 | ✔ Pass |
| POST /api/tasks/ | POST | Manager role, is_unplanned = true | Task created with scope-creep flag | ✔ Pass |
| POST /api/tasks/ (subtask) | POST | Task with parent_task set | Parent relationship persisted correctly — HTTP 201 | ✔ Pass |
| POST /api/tasks/estimate-hours/ | POST | Valid task data, similar time logs available | Suggested hours and justification returned | ✔ Pass |

Table 27: Sprint 2 Test Results

UI tests verified the scope-creep badge on unplanned tasks and the live budget progress bar on the project detail page. The AI hour estimator was validated by submitting a new task against a project that already contained similar time-log entries, confirming that the suggested estimate and justification are returned correctly.

## 8.  Sprint Tracking

### 8.1  Scrum Board

The Sprint 2 Scrum Board tracked all five user stories across To Do, In Progress, and Done columns. US-06, US-07, US-08 and US-09 moved sequentially following the vertical-slice approach. US-AI-01 was introduced as a post-planning addition and entered In Progress on day 8 once the core task CRUD was complete.

Figure 42: Sprint 2 Scrum Board

### 8.2  Burndown Chart

The Sprint 2 burndown chart plots remaining story-point effort in person-days against the ideal linear burndown over 10 working days. A slight deviation is visible between days 5 and 8, corresponding to the Groq API integration. All user stories reached Done by day 10.

Figure 43: Sprint 2 Burndown Chart

## Chapter Conclusion

Sprint 2 delivered the complete project and task management layer of the system. The backend exposes role-scoped API endpoints for projects, tasks, and designer assignments, with strict data isolation enforced at the queryset level. The is_unplanned flag is persisted on tasks and will power the Scope Creep Index in Sprint 5. The unique_together constraint on ProjectAssignment prevents duplicate assignments at the database level.

The AI Task Hour Estimator constitutes the first AI-powered feature of the system. By injecting historical TimeLog records as retrieval context, the endpoint provides project-specific, data-informed hour suggestions rather than generic category estimates, and degrades gracefully when the external API is unavailable. Sprint 3 will build directly on this foundation to implement the time tracking layer: Designers will be able to log time against tasks, update task statuses, and upload deliverables.

# Chapter 6 — Sprint 3: Time Tracking and Deliverables

This chapter documents the third sprint of the project. Sprint 3 builds on the project and task management infrastructure established in Sprint 2 to implement the time tracking layer: Designers can now log time against tasks, update task statuses, upload deliverable files, and view client feedback submitted against their project. Together these features make the system's financial data layer operational for the first time, as every hour logged from this sprint onward feeds directly into the budget utilisation and Effective Hourly Rate calculations.

## 1.  Introduction

Sprint 3 covers four user stories — US-10 through US-13 — with an estimated total effort of 13 person-days distributed across a two-week iteration. Its overarching goal is to make the application useful to Designers in their day-to-day work: a Designer must be able to log their hours against a task, update that task's status, upload the resulting deliverable file for the client to review, and access any feedback the client has left against the project.

The sprint delivers two categories of output. First, the time tracking and task management layer: TimeLog CRUD endpoints, a Task status patch endpoint, and role-scoped querysets ensuring that Designers can only log time against tasks belonging to their assigned projects. Second, the file and feedback layer: a multipart file upload endpoint with type-scoped access control, and read endpoints exposing client feedback to Managers and Designers.

## 2. Sprint 3 Backlog

The table below lists all user stories included in Sprint 3, their assigned role, complexity, and estimated effort in person-days.

| ID | Epic | User Story | Priority | Complexity | Est. |
| --- | --- | --- | --- | --- | --- |
| US-10 | Task & Deliverables | As a Designer, I want to log time on a task so that my effort is accurately tracked against the project budget. | 2 | Medium | 4 |
| US-11 | Task & Deliverables | As a Designer, I want to update the task status so that the team knows the current progress without having to ask. | 2 | Low | 2 |
| US-12 | Task & Deliverables | As a Designer, I want to upload deliverables so that clients and managers can review the completed outputs directly on the platform. | 2 | Medium | 4 |
| US-13 | Feedback & Messaging | As a Designer, I want to view client feedback so that I can understand and act on client comments on my deliverables. | 2 | Low | 3 |

Table 28: Sprint 3 Backlog

## 3. Functional Specification

### 3.1 Sprint 3 Use Case Diagram

The diagram below presents the use cases addressed in Sprint 3. The Designer is the primary actor across all four use cases. The Manager participates in a supervisory capacity: they can view all time logs and all feedback items across projects. The File System actor represents the cloud storage layer invoked when a file upload is committed.

Figure 44: Sprint 3 Use Case Diagram

### 3.2 Textual Description of Use Cases

#### 3.2.1 Use Case: Log Time

| Use Case: Log Time |  |
| --- | --- |
| Actor(s) | Designer, Manager |
| Description | Allows a Designer to record the number of hours spent on a specific task, along with a description of the work performed. The Manager can view all time log entries across all projects. |
| Pre-condition(s) | The Designer is signed in. The Designer is assigned to the project containing the target task. The task exists and belongs to the Designer's assigned project. |
| Post-condition(s) | A TimeLog record is created and linked to the task and the Designer. Budget utilisation metrics are immediately updated to reflect the new entry. |
| Base Scenario | 1. The Designer navigates to the task detail or time log form. 2. The Designer enters the hours spent and a description of the work. 3. The Designer submits the form. 4. The system validates the input and persists the TimeLog record. 5. The project's budget progress bar reflects the updated total. |
| Other Scenarios | 4.a Hours value is zero or negative: 1. The system returns a validation error; the log is not saved. |

Table 29: Textual Description of Use Case: Log Time

#### 3.2.2 Use Case: Update Task Status

| Use Case: Update Task Status |  |
| --- | --- |
| Actor(s) | Designer, Manager |
| Description | Allows a Designer or Manager to update the status of a task to reflect its current stage of completion. |
| Pre-condition(s) | The Designer or Manager is signed in. A Designer may only update the status of tasks belonging to their assigned projects. |
| Post-condition(s) | The task record reflects the new status, visible to all users with access to the project. |
| Base Scenario | 1. The Designer opens the task list for a project. 2. The Designer selects the new status (Todo, InProgress, or Completed). 3. The system issues a PATCH request and updates the task record. 4. The task list reflects the new status immediately. |

Table 30: Textual Description of Use Case: Update Task Status

#### 3.2.3 Use Case: Upload Deliverable

| Use Case: Upload Deliverable |  |
| --- | --- |
| Actor(s) | Designer, Manager |
| Description | Allows a Designer to upload a completed output file (a deliverable) to the project. The file is stored on the cloud storage layer and a FileUpload record is created linking the file to the project. |
| Pre-condition(s) | The Designer is signed in and assigned to the project. The file size does not exceed 50 MB. The file type is supported. |
| Post-condition(s) | A FileUpload record exists with file_type set to deliverable. The file is stored at the configured storage path. The file appears in the project's file list, accessible to the Manager and Client. |
| Base Scenario | 1. The Designer opens the project detail page. 2. The Designer selects Upload Deliverable and chooses a file. 3. The system validates the file type and size, stores the file, and creates a FileUpload record. 4. The uploaded file appears in the project file list with a download link. |
| Other Scenarios | 3.a File exceeds 50 MB: 1. The system rejects the upload and returns a validation error. 3.b Client attempts to upload with file_type deliverable: 1. The system enforces type-scoping and returns HTTP 403. |

Table 31: Textual Description of Use Case: Upload Deliverable

#### 3.2.4 Use Case: View Client Feedback

| Use Case: View Client Feedback |  |
| --- | --- |
| Actor(s) | Designer, Manager |
| Description | Allows a Designer to read all feedback items submitted by the Client against a project, filtered by category and status. This enables the Designer to understand what revisions or approvals are pending before the next work session. |
| Pre-condition(s) | The Designer is signed in and assigned to the project. The Client has previously submitted at least one feedback item. |
| Post-condition(s) | The Designer can view the full list of feedback items with their category, content, status, and submission date. |
| Base Scenario | 1. The Designer navigates to the project detail page. 2. The Designer selects the Feedback tab. 3. The system returns all Feedback records for the project, ordered by submission date. 4. The Designer reads the feedback items and can filter by category or status. |
| Other Scenarios | 3.a No feedback items exist for the project: 1. The list is empty and the UI displays an informational message. |

Table 32: Textual Description of Use Case: View Client Feedback

## 4. Conception

### 4.1 Sequence Diagrams

The following sequence diagrams model the two primary dynamic flows implemented in Sprint 3. The Update Task Status flow follows a trivial PATCH pattern and is not diagrammed separately. The View Client Feedback flow is a straightforward GET request and is similarly omitted; both are represented fully by their textual use case descriptions above.

#### 4.1.1 Sequence Diagram: Log Time on Task

This sequence models the time logging flow from the Designer's perspective. The Designer submits a form containing the task identifier, hours spent, and a description. The backend validates that the task belongs to a project the Designer is assigned to before persisting the TimeLog record. The React Query cache for the project summary is invalidated on success, causing the budget progress bar to recompute from the updated aggregate.

Figure 45: Sequence Diagram — Log Time on Task

#### 4.1.2 Sequence Diagram: Upload Deliverable

This sequence models the file upload flow. The frontend encodes the file as multipart/form-data and posts it to /api/files/ along with the project ID and file type. The backend validates the type-scope rule — Designers may only upload deliverables, not reference materials or brand guidelines — then writes the file to cloud storage (Cloudinary) and creates a FileUpload record in the database containing the metadata. A signed download URL is returned and the file list is updated immediately on the frontend.

Figure 46: Sequence Diagram — Upload Deliverable

### 4.2 Class Diagram

The class diagram below presents the two domain models introduced in Sprint 3: TimeLog and FileUpload. TimeLog is the analytical source of truth for all time-based metrics in the system; it links a Designer to a Task via a foreign key on each side, and stores the hours_spent value that feeds every budget and utilisation computation in Sprint 5. FileUpload links a project to a user via uploaded_by, and carries a file_type enumeration that enforces type-scoped access control at the API layer.

Figure 47: Sprint 3 Class Diagram

## 5. Implementation

### 5.1 Data Layer: TimeLog and FileUpload Models

The TimeLog model stores hours_spent as a DecimalField with two decimal places, accommodating fractional hours such as 1.5 or 0.75. The description field is free-text and records what work was performed during the logged period. Both the task and designer foreign keys use on_delete=CASCADE, ensuring that time logs are removed if the parent task or designer record is deleted. Database indexes on (task, designer) and created_at support the aggregate queries used in Sprint 5.

The FileUpload model stores the file path within the cloud storage bucket rather than a binary blob, keeping the relational database lean. The file_size field stores the byte count and is validated against the 50 MB ceiling at the serialiser level before the upload is attempted. The file_type field is an enumeration constrained to three values: deliverable, reference, and brand_guideline; the API permission layer enforces which roles may upload which types.

### 5.2 Role-Scoped Time Log Endpoints

The TimeLogViewSet implements get_queryset() with role-aware filtering. A Manager receives all time logs across all projects. A Designer receives only logs they have authored themselves, filtered to records where the linked designer matches the authenticated user. Any attempt by a Designer to create a log against a task that does not belong to one of their assigned projects is rejected with HTTP 403 in the serialiser's validate() method, before the database write occurs. The Manager-facing list endpoint additionally supports ?project= and ?designer= query parameters for filtered views on the project detail page.

### 5.3 Task Status Update Endpoint

Task status updates are handled via a standard PATCH request to /api/tasks/{id}/. The endpoint accepts any subset of writable task fields; for status updates only the status field is sent. The IsManagerOrDesigner permission class gates the action; a Designer may only update a task belonging to a project they are assigned to, enforced at the object permission level via has_object_permission(). The three valid status values — Todo, InProgress, and Completed — are enforced by the serialiser's ChoiceField.

### 5.4 File Upload Endpoint

The file upload endpoint (POST /api/files/) accepts multipart/form-data containing the file binary, the project ID, and the file_type. On the backend, the file is uploaded to Cloudinary using the cloudinary-python SDK; the returned secure URL is stored in the file_path field. The FileUpload record is then persisted with the uploaded_by field set to request.user. Type-scope enforcement is implemented in the serialiser's validate() method: Designers may only submit file_type=deliverable; Clients may only submit reference or brand_guideline. An incorrect type returns HTTP 400 with a descriptive error message.

### 5.5 React Frontend

The Designer-facing time log form is a slide-out panel accessed from any task row on the project detail page. It contains a task selector pre-populated with the current task, an hours field with step=0.25, and a description textarea. On success, TanStack React Query invalidates both the time log list and the project summary queries, causing the budget progress bar to recompute from live data without a page reload.

The task status toggle is rendered as a segmented control on each task row, with the three status options (Todo, InProgress, Completed) colour-coded. Clicking any option issues a PATCH request immediately, with optimistic UI updates applied locally and rolled back on failure. The file upload component uses the HTML file input with an accept attribute restricting to common document and image formats; the selected file's size is validated client-side before the upload is sent to prevent unnecessary API calls. The feedback tab on the project detail page presents a filterable list of Feedback records grouped by status, with category badges distinguishing Revision, Approval, and Question items.

## 6. Interface Realisation

The interfaces below represent the Sprint 3 deliverables as rendered in the browser.

### 6.1 Time Logging Interface (Designer View)

A slide-out panel on the project detail page allowing the Designer to submit a time entry against any task. The budget progress bar on the project header updates in real time after each submission.

Figure 48: Time Logging Interface (Designer View)

### 6.2 Task Status Toggle

A segmented status control rendered inline on each task row, allowing the Designer or Manager to move a task through Todo, InProgress, and Completed without opening a separate form. Updates are applied optimistically with server confirmation.

Figure 49: Task Status Toggle

### 6.3 File Upload Interface

A drag-and-drop file upload zone on the project detail page. Uploaded files are listed below the drop zone with their name, size, type badge, and a download link. Designers see the deliverable upload panel; Clients see the reference and brand guideline panels (implemented in Sprint 4).

Figure 50: File Upload Interface

### 6.4 Feedback View Interface (Designer View)

A tabbed panel on the project detail page presenting client feedback items grouped by status. Each item shows the category badge (Revision, Approval, or Question), the full content text, the submission date, and the current resolution status. Filtering by category or status is available via dropdown controls.

Figure 51: Feedback View Interface (Designer View)

## 7. Testing

Validation testing for Sprint 3 focused on time log creation, task status transitions, file upload type-scoping, and feedback access control. A core test objective was verifying that a Designer cannot log time against a task belonging to an unassigned project, and that the type-scope rule on file uploads is enforced server-side regardless of client-side controls.

Figure 52: Sprint 3 API Testing

| Endpoint / Action | Method | Scenario | Expected Result | Outcome |
| --- | --- | --- | --- | --- |
| POST /api/timelogs/ | POST | Designer role, valid task in assigned project, 2.5 hours | TimeLog created — HTTP 201 | ✔ Pass |
| POST /api/timelogs/ | POST | Designer role, task in unassigned project | Access denied — HTTP 403 | ✔ Pass |
| POST /api/timelogs/ | POST | Hours value is 0 | Validation error returned — HTTP 400 | ✔ Pass |
| GET /api/timelogs/?project={id} | GET | Manager role, retrieve all logs for a project | All time logs for the project returned | ✔ Pass |
| GET /api/timelogs/ | GET | Designer role | Only logs authored by that Designer returned | ✔ Pass |
| PATCH /api/tasks/{id}/ | PATCH | Designer updates status from Todo to InProgress | Status updated — HTTP 200 | ✔ Pass |
| PATCH /api/tasks/{id}/ | PATCH | Designer updates task on unassigned project | Access denied — HTTP 403 | ✔ Pass |
| POST /api/files/ | POST | Designer uploads file with file_type=deliverable | File stored, FileUpload record created — HTTP 201 | ✔ Pass |
| POST /api/files/ | POST | Designer uploads with file_type=reference (scoping violation) | Type-scope error — HTTP 400 | ✔ Pass |
| POST /api/files/ | POST | File size exceeds 50 MB | Validation error — HTTP 400 | ✔ Pass |
| GET /api/feedback/?project={id} | GET | Designer role, assigned project | All feedback items for project returned | ✔ Pass |
| GET /api/feedback/?project={id} | GET | Designer role, unassigned project | Access denied — HTTP 403 | ✔ Pass |

Table 33: Sprint 3 Test Results

UI tests confirmed that the budget progress bar updates in real time after a time log is submitted without requiring a page reload. The task status toggle was verified to apply optimistic updates locally and roll back correctly when the server returns an error. The file upload component was tested with oversized files and incorrect types to confirm that client-side validation fires before the network request is sent.

## 8. Sprint Tracking

### 8.1 Scrum Board

The Sprint 3 Scrum Board tracked all four user stories across the To Do, In Progress, and Done columns. US-10 (Log Time) was the first to enter In Progress, as it depends on the TimeLog model being operational before any other story can be tested end-to-end. US-11 (Task Status) entered In Progress on day 3 once the PATCH endpoint was confirmed to be working. US-12 (File Upload) was the most effort-intensive story of the sprint due to the Cloudinary integration; it entered Done on day 8. US-13 (View Feedback) was straightforward and completed on day 9, leaving day 10 for integration testing and UI polish. All items reached Done by the end of the sprint with no carry-

Figure 53: Sprint 3 Scrum Board

over to Sprint 4.

### 8.2 Burndown Chart

The Sprint 3 burndown chart plots remaining effort in person-days against the ideal linear burndown over 10 working days. The chart shows a slight deviation above the ideal line between days 6 and 8, corresponding to the Cloudinary integration for file uploads, which required additional configuration time that was not fully captured in the initial estimate. The sprint recovered on days 9 and 10 and all stories reached Done on schedule.

Figure 54: Sprint 3 Burndown Chart

## Chapter Conclusion

Sprint 3 delivered the complete time tracking and deliverable management layer of the system. Designers can now log time against tasks with fractional-hour precision, update task statuses in real time, upload deliverable files to cloud storage, and read client feedback from within the platform. All four user stories (US-10–US-13) were completed within the two-week sprint with no carry-over.

Two implementation decisions made in this sprint will have downstream consequences. First, the TimeLog records created from this point onward are the sole source of truth for all budget utilisation, Effective Hourly Rate, and designer utilisation metrics that will be computed in Sprint 5; the integrity of those analytics depends entirely on the accuracy of the data entered here. Second, the Cloudinary integration established in US-12 resolves the ephemeral disk risk identified in the Sprint 3 planning notes: all uploaded files are now stored durably in cloud object storage and will survive Render redeployments.

Sprint 4 will build directly on this foundation to implement the client portal and the full feedback lifecycle: Clients will be able to view their project status, upload reference materials, and submit feedback; Designers and Managers will be able to reply to and resolve those feedback items; and all three roles will be able to communicate through a per-project message board.

# References

[1] Turban, E., Sharda, R., & Delen, D. (2014). Business Intelligence and Analytics: Systems for Decision Support (10th ed.). Pearson.

[2] PMI — Project Management Institute. (2021). A Guide to the Project Management Body of Knowledge (PMBOK® Guide) — 7th Edition. Project Management Institute.

[3] Django Software Foundation. (2024). Django 5.0 Documentation. https://docs.djangoproject.com

[4] Tom Christie. (2024). Django REST Framework Documentation. https://www.django-rest-framework.org

[5] Meta Open Source. (2024). React 18 Documentation. https://react.dev

[6] Microsoft. (2024). TypeScript Documentation. https://www.typescriptlang.org/docs

[7] TanStack. (2024). TanStack React Query v5 Documentation. https://tanstack.com/query

[8] PostgreSQL Global Development Group. (2024). PostgreSQL 16 Documentation. https://www.postgresql.org/docs/16

[9] Recharts Team. (2024). Recharts Documentation. https://recharts.org

[10] djangorestframework-simplejwt contributors. (2024). Simple JWT Documentation. https://django-rest-framework-simplejwt.readthedocs.io

[11] Vitejs. (2024). Vite — Next Generation Frontend Tooling. https://vitejs.dev

[12] Tailwind Labs. (2024). Tailwind CSS Documentation. https://tailwindcss.com/docs

[13] Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. https://scrumguides.org