Design Project Profitability Analytics System

# 1. Product Backlog

Story points use a simplified Fibonacci scale: 1 = trivial, 2 = small, 3 = medium, 5 = large, 8 = very large.

| ID | Epic | Priority | User Story | Pts | Sprint |
| --- | --- | --- | --- | --- | --- |
| US-01 | Foundation | Critical | As a developer, I want the Django project scaffolded with PostgreSQL, so the backend is ready for feature development. | 3 | S1 |
| US-02 | Foundation | Critical | As a developer, I want the React/TypeScript SPA scaffolded with routing, so the frontend structure is ready. | 3 | S1 |
| US-03 | Foundation | Critical | As a developer, I want all database models (User, Designer, Client, Project, Task, TimeLog, Feedback, Message, FileUpload, InvitationToken, ProjectAssignment) created and migrated. | 5 | S1 |
| US-04 | Foundation | Critical | As a developer, I want JWT authentication configured (login endpoint returns token, middleware validates token on protected routes). | 3 | S1 |
| US-05 | User Management | Critical | As a Manager, I want to create user accounts via Django Admin Panel with a role (Designer/Client), so new team members can be onboarded. | 2 | S1 |
| US-06 | User Management | Critical | As a Manager, when I create an account, the system auto-generates a time-limited (48h) invitation token and sends an email invitation. | 5 | S2 |
| US-07 | User Management | Critical | As a new User, I want to click my invitation link, validate the token, set my password, and gain access — so I can log in securely without a public signup. | 5 | S2 |
| US-08 | User Management | High | As any User, I want to log in with my email and password and receive a JWT, so I can access the system. | 2 | S2 |
| US-09 | User Management | High | As any User, I am redirected to my role-specific dashboard after login (Manager → analytics, Designer → tasks, Client → project view). | 3 | S2 |
| US-10 | Project Management | Critical | As a Manager, I want to create a project with client, budget (hours + currency), deadline, and description. | 3 | S3 |
| US-11 | Project Management | Critical | As a Manager, I want to assign one or more Designers to a project (creating ProjectAssignment records). | 3 | S3 |
| US-12 | Project Management | Critical | As a Manager, I want to create Tasks and Subtasks under a project with estimated hours, so work is broken down. | 3 | S3 |
| US-13 | Project Management | High | As a Manager, I want to edit and delete projects and tasks. | 2 | S3 |
| US-14 | Project Management | High | As a Designer, I want to view only projects I am assigned to. | 2 | S3 |
| US-15 | Project Management | High | As a Client, I want to view only my own projects with their current status. | 2 | S3 |
| US-16 | Time Tracking | Critical | As a Designer, I want to log hours against a specific Task, with a description, so time is tracked granularly. | 3 | S4 |
| US-17 | Time Tracking | Critical | As a Designer, I want to update a Task's status (Todo / InProgress / Completed) when logging time. | 2 | S4 |
| US-18 | Time Tracking | High | As a Manager, I want to see all time logs across projects and designers. | 2 | S4 |
| US-19 | Time Tracking | Medium | As a Manager, I want unplanned tasks (is_unplanned=true) to be flagged, so scope creep is visible. | 2 | S4 |
| US-20 | Client & Feedback | High | As a Client, I want to submit feedback on a project with a category (Revision, Approval, Question). | 3 | S4 |
| US-21 | Client & Feedback | High | As a Manager/Designer, I want to view all feedback for a project and mark items as resolved. | 3 | S4 |
| US-22 | Client & Feedback | Medium | As a Client or Designer, I want to upload files (reference materials or deliverables) to a project. | 3 | S5 |
| US-23 | Client & Feedback | Medium | As any project member, I want to send and receive messages on a project message board. | 3 | S5 |
| US-24 | BI Dashboard | Critical | As a Manager, I want a Budget vs Actual dashboard showing estimated hours vs logged hours per project. | 5 | S5 |
| US-25 | BI Dashboard | Critical | As a Manager, I want to see the Effective Hourly Rate (EHR = revenue / hours_logged) per project. | 3 | S5 |
| US-26 | BI Dashboard | Critical | As a Manager, I want a Client Profitability ranking table showing revenue, hours, revision count. | 3 | S5 |
| US-27 | BI Dashboard | High | As a Manager, I want a Scope Creep Index (unplanned tasks / total tasks) displayed per project. | 2 | S5 |
| US-28 | BI Dashboard | High | As a Manager, I want KPI cards: total revenue, average EHR, active project count, pending feedback count. | 3 | S5 |
| US-29 | BI Dashboard | Medium | As a Manager, I want charts: bar (budget vs actual), line (cumulative hours over time), pie (revenue by client). | 5 | S6 |
| US-30 | BI Dashboard | Medium | As a Manager, I want to filter dashboards by date range, client, and project. | 3 | S6 |
| US-31 | Reports | Medium | As a Manager, I want to export a project profitability report as PDF. | 5 | S6 |
| US-32 | Reports | Low | As a Manager, I want to export report data as Excel/CSV. | 3 | S6 |
| US-33 | QA & Deploy | High | As a developer, I want API endpoints covered by basic tests (auth, project CRUD, time log, feedback). | 5 | S6 |
| US-34 | QA & Deploy | High | As a developer, I want the system deployed to Render/Railway with environment variables and HTTPS. | 3 | S6 |
| US-35 | QA & Deploy | Medium | As a developer, I want a README with setup instructions and API documentation. | 2 | S6 |

# 3. Sprint Plan (6 × 2-Week Sprints)

Total: 12 weeks | Velocity target: ~12–16 story points per sprint | Each sprint ends with a working, testable increment.

## Sprint 1 — Weeks 1–2: Foundation & Data Layer

Goal: Working backend skeleton with all models migrated, JWT auth endpoint, and React app scaffolded.

Capacity: 16 story points

| ID | Epic | Priority | User Story | Pts |
| --- | --- | --- | --- | --- |
| US-01 | Foundation | Critical | As a developer, I want the Django project scaffolded with PostgreSQL, so the backend is ready for feature development. | 3 |
| US-02 | Foundation | Critical | As a developer, I want the React/TypeScript SPA scaffolded with routing, so the frontend structure is ready. | 3 |
| US-03 | Foundation | Critical | As a developer, I want all database models (User, Designer, Client, Project, Task, TimeLog, Feedback, Message, FileUpload, InvitationToken, ProjectAssignment) created and migrated. | 5 |
| US-04 | Foundation | Critical | As a developer, I want JWT authentication configured (login endpoint returns token, middleware validates token on protected routes). | 3 |
| US-05 | User Management | Critical | As a Manager, I want to create user accounts via Django Admin Panel with a role (Designer/Client), so new team members can be onboarded. | 2 |
| ⚠ Risk: Model design mistakes cascade — validate ERD against diagrams before coding. |  |  |  |  |

## Sprint 2 — Weeks 3–4: Authentication & User Onboarding

Goal: Full onboarding flow: Manager creates account → email sent → user sets password → JWT login → role-based redirect.

Capacity: 15 story points

| ID | Epic | Priority | User Story | Pts |
| --- | --- | --- | --- | --- |
| US-06 | User Management | Critical | As a Manager, when I create an account, the system auto-generates a time-limited (48h) invitation token and sends an email invitation. | 5 |
| US-07 | User Management | Critical | As a new User, I want to click my invitation link, validate the token, set my password, and gain access — so I can log in securely without a public signup. | 5 |
| US-08 | User Management | High | As any User, I want to log in with my email and password and receive a JWT, so I can access the system. | 2 |
| US-09 | User Management | High | As any User, I am redirected to my role-specific dashboard after login (Manager → analytics, Designer → tasks, Client → project view). | 3 |
| ⚠ Risk: SMTP config (Gmail / SendGrid) can block progress; test email sending early in the sprint. |  |  |  |  |

## Sprint 3 — Weeks 5–6: Project & Task Management

Goal: Managers can create/edit/delete projects and tasks; designers and clients see their scoped views.

Capacity: 15 story points

| ID | Epic | Priority | User Story | Pts |
| --- | --- | --- | --- | --- |
| US-10 | Project Management | Critical | As a Manager, I want to create a project with client, budget (hours + currency), deadline, and description. | 3 |
| US-11 | Project Management | Critical | As a Manager, I want to assign one or more Designers to a project (creating ProjectAssignment records). | 3 |
| US-12 | Project Management | Critical | As a Manager, I want to create Tasks and Subtasks under a project with estimated hours, so work is broken down. | 3 |
| US-13 | Project Management | High | As a Manager, I want to edit and delete projects and tasks. | 2 |
| US-14 | Project Management | High | As a Designer, I want to view only projects I am assigned to. | 2 |
| US-15 | Project Management | High | As a Client, I want to view only my own projects with their current status. | 2 |
| ⚠ Risk: RBAC middleware must be solid before building client-facing views. |  |  |  |  |

## Sprint 4 — Weeks 7–8: Time Tracking & Feedback

Goal: Designers log time per task; clients submit categorised feedback; managers view all data.

Capacity: 15 story points

| ID | Epic | Priority | User Story | Pts |
| --- | --- | --- | --- | --- |
| US-16 | Time Tracking | Critical | As a Designer, I want to log hours against a specific Task, with a description, so time is tracked granularly. | 3 |
| US-17 | Time Tracking | Critical | As a Designer, I want to update a Task's status (Todo / InProgress / Completed) when logging time. | 2 |
| US-18 | Time Tracking | High | As a Manager, I want to see all time logs across projects and designers. | 2 |
| US-19 | Time Tracking | Medium | As a Manager, I want unplanned tasks (is_unplanned=true) to be flagged, so scope creep is visible. | 2 |
| US-20 | Client & Feedback | High | As a Client, I want to submit feedback on a project with a category (Revision, Approval, Question). | 3 |
| US-21 | Client & Feedback | High | As a Manager/Designer, I want to view all feedback for a project and mark items as resolved. | 3 |
| ⚠ Risk: Scope creep flag (unplanned tasks) needs clear UX — keep it simple for MVP. |  |  |  |  |

## Sprint 5 — Weeks 9–10: BI Dashboards & File Uploads

Goal: Core KPI cards, budget vs actual bar chart, EHR, client profitability table, and file upload operational.

Capacity: 22 story points

| ID | Epic | Priority | User Story | Pts |
| --- | --- | --- | --- | --- |
| US-22 | Client & Feedback | Medium | As a Client or Designer, I want to upload files (reference materials or deliverables) to a project. | 3 |
| US-23 | Client & Feedback | Medium | As any project member, I want to send and receive messages on a project message board. | 3 |
| US-24 | BI Dashboard | Critical | As a Manager, I want a Budget vs Actual dashboard showing estimated hours vs logged hours per project. | 5 |
| US-25 | BI Dashboard | Critical | As a Manager, I want to see the Effective Hourly Rate (EHR = revenue / hours_logged) per project. | 3 |
| US-26 | BI Dashboard | Critical | As a Manager, I want a Client Profitability ranking table showing revenue, hours, revision count. | 3 |
| US-27 | BI Dashboard | High | As a Manager, I want a Scope Creep Index (unplanned tasks / total tasks) displayed per project. | 2 |
| US-28 | BI Dashboard | High | As a Manager, I want KPI cards: total revenue, average EHR, active project count, pending feedback count. | 3 |
| ⚠ Risk: PostgreSQL aggregate queries can be slow without indexes — add them early. |  |  |  |  |

## Sprint 6 — Weeks 11–12: Charts, Reports, Testing & Deployment

Goal: Full chart suite, PDF/Excel export, API tests passing, app deployed and documented.

Capacity: 26 story points

| ID | Epic | Priority | User Story | Pts |
| --- | --- | --- | --- | --- |
| US-29 | BI Dashboard | Medium | As a Manager, I want charts: bar (budget vs actual), line (cumulative hours over time), pie (revenue by client). | 5 |
| US-30 | BI Dashboard | Medium | As a Manager, I want to filter dashboards by date range, client, and project. | 3 |
| US-31 | Reports | Medium | As a Manager, I want to export a project profitability report as PDF. | 5 |
| US-32 | Reports | Low | As a Manager, I want to export report data as Excel/CSV. | 3 |
| US-33 | QA & Deploy | High | As a developer, I want API endpoints covered by basic tests (auth, project CRUD, time log, feedback). | 5 |
| US-34 | QA & Deploy | High | As a developer, I want the system deployed to Render/Railway with environment variables and HTTPS. | 3 |
| US-35 | QA & Deploy | Medium | As a developer, I want a README with setup instructions and API documentation. | 2 |
| ⚠ Risk: PDF export (WeasyPrint/ReportLab) and Excel (openpyxl) need extra time — prioritise PDF first. |  |  |  |  |

## Definition of Done (per Story)

- API endpoint implemented, tested manually via Postman or curl.

- Frontend component renders correctly for all relevant roles.

- RBAC enforced: unauthorized roles receive HTTP 403.

- No console errors in browser; no unhandled exceptions in Django logs.

- Code committed to Git with a descriptive message.

## Sprint Summary

| Sprint | Title | Points | Key Deliverable |
| --- | --- | --- | --- |
| S1 | Foundation & Data Layer | 16 | Working backend skeleton with all models migrated, JWT auth endpoint, and React app scaffolded. |
| S2 | Authentication & User Onboarding | 15 | Full onboarding flow |
| S3 | Project & Task Management | 15 | Managers can create/edit/delete projects and tasks; designers and clients see their scoped views. |
| S4 | Time Tracking & Feedback | 15 | Designers log time per task; clients submit categorised feedback; managers view all data. |
| S5 | BI Dashboards & File Uploads | 22 | Core KPI cards, budget vs actual bar chart, EHR, client profitability table, and file upload operational. |
| S6 | Charts, Reports, Testing & Deployment | 26 | Full chart suite, PDF/Excel export, API tests passing, app deployed and documented. |